Minutes of the meeting of Leixlip Area Committee on Friday 3rd November 2000 at 2pm in St. Mary’s Naas

Present were:	Councillors P. Kelly, J. McGinley & C. Murphy

Apology:		Cllr. S. Griffin

Also present:	B. Fanning A/County Secretary, D. O’Connor SEE, E. Murray EE, R. Bonar, D. McNulty, S. O’Dwyer, B. Houlihan SO, M. Foley

LX1/1100 – Confirmation of Minutes

The minutes of the meeting of 2/10/00 were adopted on the proposal of Cllr. Murphy, seconded by Cllr. Kelly.

# LX2/1100 – Progress Report

## St. Catherine’s Park

A report from Ray Bonar had been circulated which outlined the up to date position regarding landscaping and listed issues discussed at the meeting between the Council’s consultant and Glendale Meadows residents.  The members expressed dissatisfaction with the report and asked why they had not yet received a costing on the boundary fence.  Ray Bonar explained that the Council’s consultant Dr. Christy Boylan, was involved with the technical details and he had been on annual leave.  The members agreed that it was important to have the costings for the fence (both a 6’ and a 8’ fence) before the Estimates Meeting and the A/County Secretary undertook to follow this up.  It was also agreed that the financial implications of providing a pavilion on the Kildare part of the Park should be assessed in time for the Council’s Estimates Meeting.

## Amenity Land at Loughnamona

Ray Bonar reported that the Manager wished the members to receive a deputation at their next meeting, from a housing association, which had proposals for the Easton/Loughnamona area.  This was agreed.

## Cope Bridge

Damien McNulty reported that he had examined the timing of the traffic lights at Cope Bridge.  He said the one-minute delay between red and green was to allow cyclists to complete the crossing.  He said in the long-term the bridge needed to be widened but in the short-term a cycle path could be installed.  Cllr. Murphy said an issue of immediate concern was the phasing of the lights at peak times i.e. there should be a longer phase for traffic from the town side in the mornings and for traffic from the Confey Road side in the evenings.  Damien McNulty agreed to look at this matter.

## Land Registry Search

Breda Houlihan reported that there was no resolution to the question of ownership of lands at Maher’s Lane, Ralph Square & Buckley’ s Lane although the Council official was now making weekly visits to Land Registry.  It was assumed that the problem lay with the Land Registry office.  It was agreed to leave this item on the agenda.

Leixlip Car Park

Siobhan O’Dwyer reported that Lisney’s had been asked to approach the ESB to ascertain whether they wished to sell their land in Leixlip.  The ESB had not responded to numerous calls and it was assumed they were not interested in selling.  Cllr. McGinley undertook to pursue the matter with the ESB head of premises.  Cllr. Kelly inquired as to whether there was any progress with the owners of the land at the rear of Xtravision.  Siobhan O’Dwyer said a consultants report in her possession indicated that that land was in public ownership.  The members referred to an earlier report from Charlie O’Sullivan SEE that a Geoghegan family owned that land and Ms. O’Dwyer undertook to get Lisney’s to approach the Geoghegans to inquire whether they wished to sell.  It was agreed to leave this item on the agenda.

Leixlip Parking By-Laws

In reply to a question from Cllr. Kelly, Breda Houlihan said the Traffic/Litter Warden was visiting Leixlip 2/3 times per week.  Cllr. Murphy raised the issue of complaints from residents of Mill Lane about the parking regulations.  Damien McNulty said the complaints often contradicted each other and he had asked the residents to come together and reach a consensus.  He pointed out that the amount of parking in Mill Lane had not been reduced, merely controlled and the loading bay on one side was for all businesses in the Lane.

Cllr. McGinley inquired as to progress on removing superfluous signs.  Des O’Connor replied that it had not been agreed that there were any superfluous signs.  George Willoughby SEE maintained that all the signs were required to give effect to the parking by-laws.  He said there was a proposal to cover the poles with black sleeves to make them blend in better with existing street furniture.  The members did not accept that all the signs were required and referred to signs within a few feet of corners where double yellow lines were painted, saying there was no need for signs in these locations.  Des O’Connor undertook to raise the issue with the new Engineer Gerry Halton.

Cllr. McGinley asked that the disabled car parking spaces be marked outside the CIC in Main St., Maynooth and this was agreed.

Carton Ave/Lime Walk

Siobhan O’Dwyer outlined two proposals for the entrance to Carton Ave. (1) to ask McConvilles to provide a discreet bus bay in their plans; (2) to remove part of the path and rockery in front of Charter House, which is privately owned, to make the existing inadequate bus bay bigger.  She said option 1 was the preferred option.  Cllr. McGinley expressed his total opposition to this proposal.  Ms O’Dwyer said it was preferable to having the school children cross in front of the busy school gate and buses would only be parked there for about 30 minutes twice a day.  She said she had sought the opinion of the traffic warden, school principal and bus drivers and they agreed with her proposal.  Following a discussion in which all the members expressed their dissatisfaction with the proposal, it was agreed to ask the County Architect to examine the McConville plans for Carton Ave and the Council’s plan (O’Neill plan) in order to co-ordinate the work of both bodies.  Cllr. McGinley pointed out that the McConville plan had been sent to the Council for approval over a year ago and had received no response and Cllr. Kelly said £100,000 was available from the Dept. of Finance for this work, which needed to be finalized as a matter of urgency.

Closure of Laneway in River Forest

Breda Houlihan reported that she had received a price from Screenguard for two controllers, two cards and two locks supplied and installed, of £3,675 + VAT.  Power could be obtained from a lamppost in the alleyway.  She had referred the quotation to the County Engineer for his approval.  Cllr. Kelly referred to further correspondence from local residents, both for and against the closure of the laneways.  However it was agreed not to change the decision taken the previous month to install controlled access to one lane and leave the other one closed, subject to the County Engineer approving the swipe card system.

Traffic Lights, Main St., Maynooth

Cllr. McGinley asked when the traffic lights would be installed at the bottom of Main St., Maynooth and Breda Houlihan said there was no reply from Road Construction Section yet.  It was agreed to leave this on the Progress Report.

Parson’s St. Road Markings

Cllr. McGinley asked when the road markings would be installed on Parson’s St and Des O’Connor said the design issue had been resolved and he undertook to provide a report next month.

LX3/1100 – Matters Arising from the Minutes

Bond Bridge

Breda Houlihan reported that the Council was taking legal advice on the issue of the Duchas allegation that they had not been consulted.  She said the advice of the conservation consultant had been obtained.  The members reiterated that they wanted work to start immediately on the bridge and they asked for an update by e-mail as soon as possible.

Bus stop relocation, Main St., Leixlip

Damien McNulty referred to correspondence from the Asst. Commissioner in the Garda National Traffic Bureau, which said that it was not considered safe to relocate the bus stop due to its close proximity to the sharp bend crossing the River Liffey and the junction at Mill Lane.  Damien McNulty added that the Gardai had not objected to the proposal during the public consultation process.  It was agreed to write to the Garda Commissioner expressing dissatisfaction with the Garda response.  Councillors Kelly and Murphy said they would take the matter up with local Garda Superintendent Liam Mayock also.

Street Signs for Maynooth

Cllr. McGinley asked when the street name signs would be erected in Maynooth.  Des O’Connor undertook to see that this was done as soon as possible.

Newtown House

Cllr. Kelly referred to correspondence from Leixlip Youth Premises group seeking an urgent meeting to discuss the site at Newtown House.  A report was also received from Brian Swan which recommended that 0.55 acres of the Newtown House site be offered to the OPW as a site for a Garda Station and 0.38 acres including Newtown House be leased to the Leixlip Youth Premises Group for their Community Centre.  A map of the revised campus arrangement was included.  It was agreed to receive a deputation form the Group at the next meeting.  The members also requested a more detailed map showing the exact location of the proposed Garda station and the library.

LX4/1100 – Planning Files

1527/00 Calderglen Trading Co. Maynooth

A report from Planning Section said that this application was due for decision that day.  It was the subject of a Freedom of Information request and the file could not be released as Planning section was working on it.

LX5/1100 – Traffic Calming

Damien McNulty circulated a report outlining projects requested by individual members, projects currently on display and prices for two schemes approved the previous month.  He circulated drawings in respect of the latter two schemes – Glendale Meadows and Accommodation Road.  The Glendale Meadows proposal was for two ramps, one adjacent to each of the entrances to the estate.  The other proposal was for two ramps on Accommodation Road.  The members approved these schemes.  Mr. McNulty pointed out that there was £4,250 left in the budget.  The members agreed to provide another ramp on the straight stretch of road in Glendale leading to phase 1 Glendale Meadows.  Cllr. McGinley asked that any spare monies from his allocation be put into the Accommodation Road scheme and this was agreed.  In response to a question from Cllr. Murphy, Eilis Murray said the River Forest traffic-calming scheme had been marked out the previous day and signs ordered.

LX6/1100- St. Catherine’s Park

See LX1/1100.  The members agreed to leave this item on the agenda.

LX7/1100 – Proposals for work to be paid for from Development Levies 2000

Cllr. Murphy had listed a series of works.  It was agreed that these would be referred to Breda Houlihan along with those of any of the other members.  Des O’Connor pointed out that the proposals must be compatible with development levy type funding.  When the financial situation is clarified and money is available, the proposals will be prioritized and work can commence on them.

LX8/1100 – Draft Development Plans

A report from Planning Section said that information meetings would be held in each of the towns in question within the next month.  Cllr. Kelly pointed out that the Maynooth plan was on display until 2nd December and it was necessary to hold the public meeting in Maynooth as soon as possible.  This was agreed.

LX9/1100 – A Charter for Kildare’s Environment

The above Charter had been circulated.  The members were invited to make their comments/suggestions, if any, known to Dara Wyer, Environment Section.

LX10/1100 – Motion Cllr. Murphy

We seek a report on what has been done following the adopting of the following motion in 1998.

This Council considers how we can reduce traffic at school opening and closing times and improve pedestrian safety by considering the routes taken to and from school by both primary and secondary students and ensuring that impediments to school pedestrian/cyclists are removed and promotion of these modes of transport is promoted.

A report from Roads Section said that Road Design are now actively working with the DTO in preparing schemes for safe routes for cyclists and pedestrians to schools and amenities in all towns throughout the county.  Following a brief discussion it was agreed that Liam Dunne be invited to report on progress with this scheme at the next area meeting.

### LX11/1100 – Motion Cllr. McGinley

That double yellow lines be painted on one side of the Lanes from Main Street to Doctors Lane and Pound Lane, Maynooth, as agreed in the Parking Bye-Laws.

Eilis Murray EE said the lines had been marked out about 3 week previously but there had been bad weather since.  She added that Cllr. Kelly had allocated some of his discretionary money to improving Doctor’s Lane, which would have to be done before lining.  She undertook to start on Pound Lane from the College end weather permitting.

LX12/1100 – Motion Cllr. McGinley

That the County Engineer review the file in relation to the upgrading and realignment of Maynooth Town Square, with specific reference to commitments given to Mr. Liam Flood in relation to him being allowed to continue parking outside his house on the basis that he allowed the Council to use the front garden of his residence to widen the road and that a report be presented to the next Area Committee Meeting.

Damien McNulty said that Road Design had reviewed the situation the previous January.  The position was that Mr. Flood had received a sliding gate for access to his premises as part of an arrangement he made with the Council.  He never received permission to park on the footpath regardless of his assertion that he did.  The Council’s position remained the same i.e. it is illegal to park on footpaths and allowing Mr. Flood to do so would set a precedent.  This decision was communicated to Mr. Flood.  The members asked for a copy of the correspondence to Mr. Flood and relevant reports on the matter.

### LX13/1100 – Motion Cllr. McGinley

That lit up directional arrows be fitted either side of the pedestrian refuge on the Straffan road, at the Greenfield Shopping Centre.

The Area Engineer pointed out that there was no power supply at that location from which to provide lit up directional arrows.  Cllr. McGinley asked that this request be considered in the context of the safety review being conducted by consultants on the Straffan Road and that an update on that review be presented at the next meeting.  This was agreed.

LX14/1100 – Motion Cllr. McGinley

That the right of way between No. 6 Rye River Park and No. 10 Rye River Avenue, Dun Carraig, Leixlip, be extinguished and that the footpath be demolished and incorporated into the wood.

Breda Houlihan said that proceedings to extinguish the right of way could not commence without a request from the residents involved.  On receipt of such a request she would commence proceedings.

### LX15/LX16/LX17 – Motions in name of Cllr. Griffin

These motions were deferred in Cllr. Griffin’s absence.

# LX18/1100 - Motion Councillor Kelly

- That the speed limit at Maynooth road, Collinstown, Leixlip, be increased to 40 mph from the Maynooth side of the junction with Kellystown to Louisa Bridge in accordance with Garda recommendations.”

- Motion 18 was taken with motion 19.

# LX19/1100 -  Motion Councillor Kelly

- “That the speed limit signs between Deey Bridge and the same road be moved back beyond the bridge and amended to show a limit of 40 mph.”

- Cllr. Kelly said he had been in consultation with the Gardai on this matter and they were in agreement with the motions.  It was agreed to refer them to the Traffic Technical Committee.

# LX20/1100 - Motion – Councillor Kelly

- That a yellow box junction be installed at the junction of Buckley’s Lane Leixlip with Main Street.

- The Area Engineer agreed to install this yellow box as soon as weather permitted.  She also agreed to install the yellow box at the Greenfield Shopping Centre on the Maynooth bound side of the road subject to weather.

LX21/1100 – Any Other Business

Right of Way, River Forest Hotel

Cllr. Murphy called on the Council to commence proceedings against the developer of the apartments in front of the River Forest Hotel as he had blocked a pedestrian right of way, contrary to his planning permission.

Conclusion

This concluded the business of the meeting.  The next meeting is on Friday 1st December at 2pm.