MINUTES OF MEETING OF LEIXLIP AREA COMMITTEE HELD ON 7TH JULY, 2000 IN COMMITTEE ROOM, ST. MARY’S, NAAS

Members Present:		Councillor Paul Kelly, Chairman

Councillors Senan Griffin, John McGinley and Catherine Murphy

Officials Present:		S. Stokes, County Secretary

B. Houlihan, A/Staff Officer, Roads

G. Willoughby, A/Senior Executive Engineer, Roads Design

D. O’Connor, Senior Executive Engineer

E. Murray, Area Engineer

R. Bonar, Recreation and Leisure Officer

O. McGrath, A/Assistant Staff Officer

# LX1/700 Minutes

The minutes of the meeting of 2nd June, 2000 were adopted.

# LX2/700 Progress Report

## Turning Circle at 67a Terminus, Maynooth

D. O’Connor said that the matter would have to be looked at from a design point of view.  G. Willoughby told the committee that he would investigate the matter with the relevant people.  Councillor McGinley suggested that the Council would install a dome in the middle of the circle.  Councillor Griffin said the current situation is very dangerous.  D. O’Connor replied that he had received a quotation from the ESB, which indicates that it would not be very expensive to install lighting at this location.  He said he would like to carry out the civil works for lighting and the island together.  Councillor McGinley suggested that a bus shelter should be provided in the area.  Councillor Murphy said that the Council should have a better communication system with Dublin Bus.

Agreed: On the proposal of Councillor McGinley that the Council would write to the ESB concerning the matter and also clarify the current situation on Parklands.

## Maher’s Lane, Leixlip

Councillor Murphy requested an update on the current situation regarding ownership. The County Secretary replied that he was unsure as to whether any person had gone to the land registry to investigate this matter. Councillor Kelly requested an update on the manhole on this lane.

Agreed: On the proposal of Councillor Murphy that a report would be prepared for the next meeting.

## Cope Bridge, Leixlip

Councillor Murphy requested an update on the current situation.  D. O’Connor said he would continue to try and contact Iarnrod Eireann and would inform the members in the near future.

## Street Sweeping, Leixlip

Councillor Kelly requested an update of the current situation on this matter. Ms Murray, EE replied that the area was cleaned once a week by a manual sweeper.  Councillor Murphy said she was unhappy with the assurance that a person would be left there on a full-time basis.  Mr. O’Connor, SEE said that the Council was restricted on where the money can be spent.

Councillor Griffin said that the roads are not litter-free.  Ms. Murray replied that there was a shortage of drivers.  The County Secretary replied that the Council had advertised for drivers on a temporary/wholetime basis this year but no drivers applied for the position.

Councillor McGinley said that drivers only drive vehicles.  The County Secretary replied that recently recruited drivers also do manual work when they are not driving.

Councillor Murphy asked that this matter be listed on the agenda for the next meeting of the committee under a heading “Litter Management/Street-Sweeping in Leixlip and Maynooth”.

This was agreed.

## Leixlip Parking Bye-Laws

Ms. Breda Houlihan stated that signs were ordered, the contractor was erecting them before the end of July and other work would be carried out shortly. Councillor Murphy stated that the bus stop would have to be moved to a different location.  Mr. O’Connor replied that the Council would have to contact Dublin Bus on this matter.  He said that the bye-laws would be enforced as soon as the work was completed.

# LX3/700 Extinguishment of Public Right-of-Way at Woodside, Riverforest, Leixlip

The County Secretary read report to the meeting indicating that this matter should be deferred until the estate was taken in charge.

Councillor Kelly stated that the developer would be quite happy to close the right-of-way.  Councillor Murphy stated that she would be totally in favour of closing the right-of-way.  The County Secretary replied that gates would possibly be a good idea and that the Council would hold the keys of such gates. He stated that the developer would  have to write to the Council requesting that the estate be taken in charge. B. Houlihan, ASO said she received a letter from Elm Grove Developments indicating closure of the right-of-way. Councillor Kelly asked that some other form of closure would be found.

Agreed: That this matter would be referred to the Council’s Planning Department for report and that a report would be prepared on taking the estate in charge for the next meeting.

# LX4/700 St Catherine’s Park/Lucan Demesne

Mr. Bonar read report from Dr. Christy Boylan to the committee.

Councillor Murphy said that there needs to be a more hands on approach on this issue of boundary treatment at Glendale Meadows.  She understood that Dr. Boylan had agreed to speak to the residents of the estate and she requested an assurance that this issue would be dealt with. She stated that work was being carried out but the residents have not been consulted.

Councillor Murphy stated that dressing rooms would meet with some resistance from the residents in Glendale as they are being used as drinking dens.  Mr. Bonar replied that the dressing rooms would be located at the Blackhall entrance.

Agreed: That a meeting would be organised between the area committee, Dr. Boylan, Council officials and the residents of the estate.

# LX5/700 Leixlip Parking Feasibility Study

The County Secretary indicated that a search was carried out in the Land Registry for the owners of the lands in question. He read a report to the meeting outlining ownership of the properties. He stated that the cost of acquiring the land would be a major factor and that the surface carpark would have to be developed on a phased basis.  Councillor Kelly requested that the report would be circulated to the members. Councillor McGinley stated that all of the ESB land was available and as it would be easy to develop, he said it would be the best piece of land to start with.  Mr. Willoughby said that the costs were very high and that the matter was with the County Manager at present. The County Secretary added that those who are listed as owners might not own the land. He suggested that a notice should appear in the local press to flush out the owners.  Councillor Griffin said that the solution would have to eliminate off-street parking.

Councillor Murphy proposed that (a) the Council would make contact with the ESB regarding availability of land for carparking facilities and (b) the Council would proceed depending on the answer received from the ESB to initiate a compulsory purchase order for other sites. This was agreed by the members.

LX6/700 Capital Grants for Recreation and Development

Ray Bonar circulated a report on the applications received from the Leixlip area, which had been recommended for funding in round one:

Leixlip Amenities Group Ltd – upgrade male and female dressing rooms

Mr. Bonar said that their application was very good but there was a problem with legal tenure as the land is owned by the Council.  The group was now seeking ownership of the land. He suggested that the grant would be deferred for the moment.  This was agreed by the members.

Councillor Murphy asked that the grant would be used to ensure that the centre is brought up to a suitable standard. Mr. Bonar stated that he hoped to bring this matter up again at the September meeting of the committee.

The County Secretary reported that a draft lease had been received by the Council earlier in the year. He stated that the lease was returned to the Council’s legal advisors with amendments and the Council is awaiting a response.

Soccer Club, Maynooth

Mr. Bonar said that the club had made an application. The Council requested further information from the club and nothing had been received as yet. Mr. Bonar suggested that this grant would be deferred for the moment. This was agreed by the members.

He said he would be meeting more groups at a later date.

Mr. Bonar said that the scheme would appear on the agenda for the full Council meeting in July for approval.

LX7/700 Nominate a Member to the County Museum Committee

No nominations were decided.  Councillor Griffin said he would attend the first meeting of the committee.

Agreed: That this matter would be deferred to the next meeting.

The meeting then concluded.