Minutes of the meeting of the Leixlip Area Committee on Friday 2nd June 2000 at 2.00pm in the Committee Room, St. Mary’s Naas

Members Present:	Councillor Senan Griffin

Councillor Paul Kelly

Councillor John McGinley

Councillor Catherine Murphy

Officials Present:	Mr. S. Stokes, A/County Secretary

Mr. J. Lynch, Co. Engineer

Mr. E. O’Sullivan, Co. Finance Officer

Mr. C. O’Sullivan, Snr. Exec. Engineer

Mr. D. O’Connor, Snr. Exec. Engineer

Ms. B. Houlihan, A/Staff Officer

Mr. K. Kelly, A.O.

Ms. M. Foley

# LX1/0600 – Confirmation of Minutes

The minutes of the meeting of 12/5/00 were adopted.

# LX2/0600 – Progress Report

## Turning Circle at 67a terminus, Maynooth

A report from Roads Section said that a detailed design would be required in order to assess the precise cost.  However, on the basis that the work involves the construction of a footpath across the roadside of the green area, and the alteration of kerblines to accommodate improved geometrics, until a detailed design is completed, it is not possible to give an accurate estimate of the works involved.  The members discussed the possibility that there are development levies from the Glenroyal development and it was agreed to propose that the work on the turning circle proceed immediately along with the improvement of the exit from the Glenroyal car park.  Charlie O’Sullivan said there was money available to complete the cycle track and part of the traffic island would be used for the track.  He said it was difficult to widen the entrance to the Glenroyal car park and traffic studies carried out by the Glenroyal recommended signals at the junction.  This proposal is being discussed with Mr. Willie Hannigan, Road Design Section, at present.

## Flooding in Dun Carraig, Leixlip

A report from Roads Section said that a report recommending the employment of consultants to investigate the matter of surface water drainage on Captain’s Hill, which will include its impact on Dun Carraig, has been prepared and is awaiting approval.  It was agreed to keep this item on the agenda.

## Maher’s Lane, Leixlip

The A/County Secretary reported that this is not a public laneway and the matter of establishing ownership would be dealt with when the next search in Land Registry is being carried out.

## Cope Bridge, Leixlip

A report from Roads Section said that contact had been made with Iarnród Éireann and when a reply is received the members will be notified.

## Street Sweeping, Leixlip

A report from Roads Section said that manual sweeping would be used to supplement mechanical sweeping as required.

# LX3 – Extension of Dublin Taximeter Area

A letter from the Road Safety & Traffic Section of the DOE&LG had been circulated.  It said that the measures proposed by the government to grant a large number of new taxi licenses in Dublin, currently the subject of High Court proceedings, relate to the Dublin Taximeter Area which comprises the county borough of Dublin and the administrative counties of Dun Laoghaire-Rathdown, Fingal and South Dublin.  The Dublin taximeter area has been set for the purposes of the implementation of the government decision and no extension is envisaged at this time for the purpose of these measures.  The members expressed disappointment with this reply to their request to extend the taximeter area to Leixlip and it was agreed that the A/County Secretary would raise this issue under correspondence at the next full meeting of the Council.

# LX4 – Traffic Calming

## Parklands, Maynooth

Charlie O’Sullivan reported that he intended to proceed with the implementation of traffic calming in Parklands.  He anticipated that the statutory process would be completed by September and work would commence in October/November.

## River Forest, Leixlip

In reply to a question from Cllr. Murphy, Charlie O’Sullivan said that the matter of traffic calming at the entrance to River Forest was tied in with the library development and was one for Brian Swan.  It was agreed to seek a report on progress with the library and traffic calming for the next meeting.

## Moyglare Road, Maynooth

Charlie O’Sullivan said the cost of a speed table in this location would be about £10,000/£12,000.  He suggested putting in one table on the Moyglare side, some distance back from the school, which operated its own warden scheme.  This was agreed.

## Green Lane, Leixlip

Charlie O’Sullivan suggested designing and advertising the two proposals for this area, although the money allocated by the members would only pay for one scheme.  Seamas Stokes clarified the County Manager’s reference at a previous meeting to the cost of traffic calming schemes, saying it depended on the type of scheme.

## Glendale Meadows

Charlie O’Sullivan said the design and implementation of this scheme was dependent on staff resources.

## Thanks to Charlie O’Sullivan

Cllr. Griffin thanked Charlie O’Sullivan on behalf of the members of the Leixlip Area Committee, for his openness, frankness and willingness to take on work.  He said he was an excellent engineer and he wished him well in his new position in Kerry.  Seamas Stokes concurred and Charlie O’Sullivan expressed his gratitude for the kind words.

# LX5 – Maynooth Development Plan

Cllr. Murphy asked why the Brady, Shipman, Martin draft Development Plan had not been circulated as promised and the A/County Secretary undertook to see to this.

# LX6 – Meadowbrook Link Road

Charlie O’Sullivan circulated an updated report on the Meadowbrook Link Road Part X proposals.  It contained information on three proposed routes.  Route A, based on Cllr. McGinley’s proposal in Motion 18, was not in accordance with good design practice having regard to traffic volumes at the interchange and safety to users.  Route B was not deemed convenient to the average user, would have higher construction costs and would cause problems for the development of the remaining lands.  Route C was the recommended route and its construction was justified by the results of the traffic study carried out by HGL O’Connor.

## Deputation from Meadowbrook Residents Association

The deputation from Meadowbrook was taken at this time.  It comprised Colm Nolan, Frances Essex and Ciarán Collins.

Mr. Nolan thanked the members for the opportunity to discuss the matter.  He said he was concerned that the proposed link road would fragment the nine-year-old community, which comprised many young children and students.  He said the division of the estate into 3 parts would not assist the proper development of the area.  He spoke about Local Agenda 21 and the impact of noise and fumes on the community, safety, loss of the only recreational area, Maynooth as a heritage and university town and he proposed an alternative route running parallel to the motorway.  He said it would be self-financing from development levies, would leave land available for further development and would mean there would be no traffic through residential areas.

Frances Essex pointed out that the principle play area would be adjacent to a busy road if the Council’s proposed route were adopted.  Houses would be within several feet of the road causing worry about foundations, noise and pollution.  She said the HGL O’Connor report was inadequate and she requested a further study, which would look at future developments.

Ciarán Collins referred to the stream running through the estate and asked the Council to make it safe.

The County Engineer responded saying the Council’s proposal was not as negative as the delegation alleged.  It served a limited population in the Straffan Road, Rathcoffey Road and motorway triangle.  He acknowledged that traffic calming was necessary and he proposed it as a pre-requisite.  The delegation’s proposal had been examined but dismissed as inappropriate because of the geometrics and close proximity to the motorway.  He said the Council’s route was not dangerous, would not fragment the estate and was known to residents for many years, as it was included in the Development Plan.  He accepted the need for boundary treatment of the green play area and the need to culvert the stream, which was being discussed with developers at present.

Cllr. Griffin thanked the deputation for the presentation and they left the meeting.

Following a lengthy discussion, Cllr. McGinley proposed that the Council proceed with the proposed distributor road as outlined by the Engineers.  Cllr. Kelly sought assurances that traffic calming would be built into the proposed route and the County Engineer said that if the members recommended certain conditions, he would come back with traffic calming proposals.  Cllr. McGinley’s proposal, seconded by Cllr. Griffin, was adopted with Cllr. Murphy opposing it.

# LX7 – Motion Cllr. Murphy

“We seek a date from the Manager for the introduction of a new engineering area for the Leixlip or Celbridge Electoral Area, the increase in the staff level anticipated, how this compares to other electoral/engineering areas.”

The County Engineer referred to his report, which had been circulated.  He said the Maynooth engineering area compared favourably to the other areas in terms of maintenance, expenditure per kilometre of road and in terms of road length per staff member.  He said there were less poor roads in the Leixlip/Celbridge/Maynooth area, more money was spent there and on roads issues alone, only one engineer was warranted.  He referred to the Manager’s proposal to purchase an additional street sweeping machine for the north of the county and to provide 4 additional staff for the Maynooth engineering area.  He said that one engineer was capable of managing the area with the level of expenditure that currently pertained.  He added that if jobs were not done, it was because of lack of finance.  Cllr. Murphy expressed dissatisfaction with the report.

# LX8 – Planning Files

00/614 Eduardo & Anne Herrero – demolition of existing dwelling & erection of 6 units for student accommodation at “Stella Maris”, 486 Straffan Rd., Maynooth.

Kevin Kelly reported that a decision was due on 17/6/00.  There were 4 objections.  If the proposal was in contravention of the Development Plan, the Manager would decide if there was merit in the proposal and propose a material contravention.

00/706 Collinstown House Partnership – technology park at Collinstown, Leixlip.

Kevin Kelly said a decision was due on 24/6/00.  There were several reports due and it was likely that further information would be sought.

00/718 P. King – outline permission for apartment block at Mariaville, Moyglare Rd., Maynooth.

A written report said this application was invalid as the site notice was not in place when inspected by the Area engineer.

00/624 Liffey Valley House Hotel – demolish existing gate keepers lodge & rebuild, build new gardeners lodge & new entrance to both.

Kevin Kelly said a decision was due on 10/6/00 but further information would be requested.

00/457 ESB – alter & divert existing Maynooth/Ryebrook/Rhode/Rinawade line.

Permission was granted on 17/5/00.

# LX9 – Development Levies

Eamon O’Sullivan attended to give a verbal report on progress with investigating the status of development levies.  It was agreed that he would give a written report to the full Council instead.

# LX10 – Motion Cllr. McGinley

“In view of the fact that the Meadowbrook Stream is being culverted from Meadowbrook Court to Meadowbrook Avenue under the link road proposals and that the Meadowbrook stream and the Joan Slade River are being culverted from Meadowbrook Lawns to Parson Lodge under the new Bond Bridge proposals, the opportunity should now be taken to culvert the Meadowbrook stream for its full length in the interests of safety.”

Charlie O’Sullivan agreed with this proposal and it was recommended that a loan be obtained which could be repaid from development levies.  The motion was adopted.

# LX11 – Part X submissions on Meadowbrook Link Road

### Traffic Calming

It was agreed that speed humps would be installed at the gaps along the link road and these would serve as crossings also.  It was also agreed to erect barriers opposite the gaps similar to those outside school exits.

### Signage

It was agreed that Children at Play and Cul-de-sac signs would be erected.

### Wall at green area

It was agreed that a low wall with a railing would be erected around the green area.

### Beaufield Road

It was agreed to close off Beaufield Road.  This is a modification of the Council’s proposal.

### Exit at Straffan Road

It was agreed to keep the wall as close to the hedge in Kinsbry as possible.  There will be a cycle path in this area and low maintenance landscaping would be carried out.

### Road Surface Type

Charlie O’Sullivan said there would be no value in providing porous macadam in this area, as traffic speeds would be low.

### Bus Bays

Charlie O’Sullivan said there would be no advantage to having pull-in bus bays where there were low numbers of people.

### Screening of Walls

Cllr. Kelly asked that rear boundary walls of houses parallel to the link road be screened.

# LX12 – Part X submissions on Bond Bridge

### Canal Bridge

Charlie O’Sullivan said the canal bridge had to be removed but the stone would be retained.  Cllr. McGinley reported that Iarnród Éireann indicated that they would keep the canal bridge and they were meeting with consultants and Dúchas the following week.  He asked that all walls be finished in stone and the name stones retained in the new structures.  This was agreed.

### Access to Railway Station

It was agreed that access to the railway station from Bond Bridge should be retained if possible.

The meeting agreed that the project as planned proceed and that is be placed before the full Council at next meeting for adoption

# LX13 – Conclusion

Cllr. McGinley congratulated Cllr. Griffin on his chairing of the committee for the past year.  Cllr. Griffin thanked the officials for their co-operation during the year.  This concluded the business of the meeting.