Minutes of the meeting of the Leixlip Area Committee on Monday 12th May 2000 at 2.30pm in the Committee Room, St. Mary’s Naas

Members Present:	Councillor Senan Griffin

Councillor Paul Kelly

Councillor John McGinley

Councillor Catherine Murphy

Officials Present:	Mr. S. Stokes, A/County Secretary

Mr. C. O’Sullivan, Snr. Exec. Engineer

Mr. D. O’Connor, Snr. Exec. Engineer

Ms. E. Murray, Exec. Engineer

Ms. B. Houlihan, A/Staff Officer

Ms. A. Aspell, Staff Officer

Ms. A. O’Malley, Staff Officer

Mr. B. Swan, Snr. Exec. Architect

Ms. M. Foley

LX1/500

Confirmation of Minutes

Cllr. Murphy proposed a change to the minutes of 10th April 2000 viz. page 3, paragraph referring to “Resurfacing of Dunboyne Road, Maynooth” to add “Des O’Connor undertook to find out if there were any other development levies due in this area”.

The minutes, as amended, were adopted on the proposal of Cllr. McGinley, seconded by Cllr. Murphy.

LX2/500

Progress Report

# Turning Circle at 67a terminus, Maynooth

Des O’Connor reported that he had looked at the area and the solution was not as simple as first thought.  He will continue to work on a revised design and costings.

# Leixlip/Maynooth Town Improvement Works

A report from Roads Section said the works were compatible with the Anthony O’Neill Plan.  The Councillors were not satisfied with this response.  They referred to works carried out or due to be carried out in the future which were not compatible with the Plan such as the Kavanagh’s Mill development, the work at the College entrance, the Anderfield development and the work at Intel.  They asked for a more detailed report, which would contain information on where funding is coming from, the stages envisaged, deliverability and compatibility with the original Plan.

# ILP Development Levies

A report was received from Planning Section, which said that ILP proposed paying the outstanding road contributions of £114,497 at a rate of £28,624.25 per month for four months beginning May 2000 and that this was being considered.  The Committee proposed that the proposal be accepted.

# Maher’s Lane, Leixlip

The matter of establishing ownership was still being investigated.  It was agreed that this would remain on the agenda for next month.

# Planning File 00/351 City View Taverns, Leixlip

Cllr. Kelly pointed out that the Progress Report was inaccurate.  He asked that it be amended to read that he wished to view the application also before making a decision.  Annette Aspell reported that a decision was due on 19/5/00.  There had been over 40 objections and the proposals had not been fully assessed yet.  She undertook to find out whether the planning application included an application for retention of the unauthorized works, which had been carried out.

# Gaelscoil, Maynooth

Councillors Murphy and Griffin asked that Planning Section deal quickly with the planning application from Maynooth Gaelscoil as they needed the temporary accommodation by September.

LX3/005

Matters Arising

# Safety at Cope Bridge

In reply to a question from Cllr. Murphy, Des O’Connor said he had not been in touch with Iarnród Éireann yet about extending the footbridge into the Confey GAA grounds for safety but he would do so before the next meeting.

# Maintenance of Open Spaces

In reply to a question from Cllr. Murphy, Des O’Connor reported that the £250,000 agreed by the full Council for maintenance of open spaces this year would not provide for the reinstatement of a Parks Department but would allow for contractors to be hired seasonally.

# Street Sweeping, Leixlip

Cllr. Murphy asked for a report on the Council’s response to the street sweeping problem in Leixlip.  Des O’Connor said it was a function for the Area Engineer but her primary function was roads maintenance not sweeping etc.  Cllr. Murphy pointed out that senior council officials had given public guarantees that the mechanical sweeper for Leixlip would be an addition to the existing manual sweeper and would clean outlying areas as well as the town centre.  Cllr. Kelly concurred and said that the situation was worsening daily in Leixlip, as areas, which can’t be accessed by the mechanical sweeper, had not been cleaned in over a month.  Cllr. Griffin proposed that the manual sweeper be reinstated immediately.

Des O’Connor said he was unaware of the assurances given.  The Pathfinder machine was intended to replace the manual sweeper.  Recently in Leixlip other road works required an extra person and the Area Engineer had redeployed the manual sweeper.  If the work was not done, grants would not be paid, he said.  The Committee did not accept this situation and asked that the manual sweeper be reinstated.

# Wall at Moyglare

Des O’ Connor reported that it was now accepted that planning permission was not required to build the wall for which residents had received an estimate of £25,000 to £27,000 which meant a shortfall in funds of about £5,000 to £7,000.  He said the Area Engineer was to meet Michael Kenny to discuss the matter of a large tree in the line of the proposed wall.  Cllr. Murphy proposed that the developer be pursued for the money required to complete the wall.  Cllr. Griffin said the residents had spent about £18,000 on maintenance, which had been agreed with the developer.  He suggested that the Council assist the residents with recouping this money, which could then be spent on the wall.  Cllr. McGinley suggested that the developer be asked to complete minor outstanding works and apply to have the estate taken in charge by the Council.

# Flooding in Dun Carraig

In response to a question from Cllr. Kelly, Des O’Connor said he was unaware that a firm decision had been taken to ask consultants to evaluate the situation.  He undertook to take the matter up with the County Engineer.

# Extinguishment of Right of Way, Woodside, Leixlip

Cllr. Kelly asked for an update on this matter.  Breda Houlihan said that the Council intended to provide an oral hearing for an objector who says she sent in an objection and a request for a hearing, which the Council did not receive.  It would probably take place in June and the matter could be put back on the agenda when the report was available.  Cllr. Kelly said he would seriously question the Area Engineer’s objections to the lane closure.

LX4/005

Leixlip Parking Scheme

Charlie O’Sullivan reported that the drawings had been amended, the Area Engineer had a contractor lined up to do the road markings and signage and the advertisement had been placed for a temporary Traffic/Litter Warden.  In reply to a question as to why a temporary post only was being advertised, Seamas Stokes said that the Council had applied to be included in a pilot scheme proposed by the DOE&LG for community wardens who would police matters such as traffic, litter, alcohol consumption etc.  This particular post was a temporary one in that context.

Cllr. Murphy asked for confirmation as to whether the bus stop was being moved further east along the street, whether the Warden would be in place by June 6th, what kind of signage was envisaged and where the money was coming from.  She proposed that an information leaflet be distributed to every house in Leixlip with details of the new scheme.

Charlie O’ Sullivan said the proposal is to move the bus stop to the end of the parking area where there is more room to pull in and out, but that Dr. Harris outside whose house it would be located, had objected.  The matter was under review.  He said markings and signs would be in line with statutory requirements and money would come from development levies.

Cllr. Kelly asked how the parking discs would be handled.  He proposed that the Leixlip Town Commissioners include details of the scheme in their forthcoming newsletter to save Council resources.  He said the County Secretary had given a categorical undertaking to the Leixlip Town Commissioners that the by-laws would be in effect by June 6th and he asked that the Council ensure that that was the position.

Cllr. Griffin pointed out that information of that nature should be given to the Leixlip Area Committee first, as was the practice in the past.  He objected to the distribution of a leaflet on the basis that it was beyond the statutory requirement and was setting a precedent and it would still not cater for people from outside the town.

Cllr. Murphy said the roads authority, which is Kildare County Council, should dispense the information, and not the Town Commissioners.  She said that since Leixlip was the first town in the county to introduce such a scheme, the Council should try to win the people over and demonstrate that it was dealing with the parking problem.  Seamas Stokes said the Council’s only obligation was to place an advertisement in the paper and it would be a duplication of effort to distribute a flyer to every home.  Breda Houlihan said a leaflet would be sent to every home in Dun Carraig, which was affected by the by-laws.  It was agreed that the Council could put an advertisement in the Town Commissioners’ newsletter.

Breda Houlihan said that European Parking Solutions was producing the discs, which were standard scratch discs, and they had sourced 10 outlets where they would be sold.  Des O’Connor gave an undertaking that the by-laws would be operational by 6/6/00.

LX5/005

Maynooth Alcohol By-laws

The amended by-laws were circulated.  Seamas Stokes reported that the amendments referred to the inclusion of a provision for residents associations to apply to the Council for a dispensation, which was copied from the Leixlip by-laws, and the definition of the area covered by the by-laws.  He said they would be signed and sealed by the relevant people and would be operational by July 1st.

LX6/005

Meadowbrook Residents Deputation

Cllr. Kelly asked that consideration be given to receiving a deputation from Meadowbrook residents association in relation to the Meadowbrook link road as not all residents wishes were being considered.  Cllr. Murphy agreed.  Following a lengthy discussion it was agreed to receive the deputation as the second item on the agenda for the June meeting, following adoption of minutes.  It was also agreed to start the meeting at 2pm and to leave the discussion on the Part X submissions until after the meeting with the residents.

LX7/005

Part X Submissions on Bond Bridge

Charlie O’ Sullivan pointed out that if the Meadowbrook link road did not go ahead, there would be changes in traffic flows at Bond Bridge and the matter would have to be looked at again by the consultants.  It was agreed that the consultants be asked whether realignment would be required and that this item be taken third on the June agenda.

LX8/005

Finance for Traffic Calming

Charlie O’ Sullivan referred to a letter he had circulated to the members.  He said there was inadequate funding when one allows for design costs, advertising and construction costs.  He said the DOE&LG had reviewed the guidelines and warrants were based on the number of fatal, serious and/or minor injury accidents recorded.  Thirdly he said that having regard to the current workload and recent loss of staff from the Road Design office, there were insufficient resources to deal with the large volume of traffic calming proposals.  If the available funding is to be spent within the current year, the detailed design and the necessary statutory procedures would have to be completed by the end of September.

Cllr. Murphy referred to the commitment by the County Manager that, having regard to the impact of the volume of new houses on traffic movements on the Green Lane, Leixlip, funding would be available from development levies for traffic calming.  Cllr. Griffin also referred to the Manager’s assertion that £5,000 was sufficient for small measures such as chicanes.  He questioned the estimated cost of the Green Lane measures of £30,000 as being very high.  Charlie O’ Sullivan said that the speed tables proposed for here were the only option.  It was agreed that the matter would be taken up with the County Manager.

Cllr. Griffin asked that the Moyglare Road be looked at, as the flashing lights on either side of the two schools were not effective.   Cllr. McGinley asked that all his allocation for traffic calming be put into the Parklands proposal.

LX9/005

Report on Air Quality, Leixlip

Dave Molloy, Principal Environmental Health Officer with the EHB joined the meeting and was introduced to all present.

Mr. Molloy said that he carries out sampling of air pollution on behalf of KCC and monitors SO2 and smoke in Naas, Newbridge, Leixlip and Celbridge.  The levels of SO2in Leixlip have been consistently higher than anywhere else and there were a number of possible reasons.  He said the station was based in Main St. which was in a valley so there was less dispersal from wind.  It was close to the roadway and could be affected by diesel exhaust emissions.  The 1998 EPA report, which covered the period from April 98 to March 99, showed significantly higher levels than previously but the 97/98 report had levels which were far lower than previously.  On foot of that, and because there had been a breach of some guidelines, an investigation was carried out.  It showed that the higher levels occurred in summer, which was unusual.  The method used measured acidity and it was assumed it was SO2 but it could include other acids.  This is now being investigated, as is the issue of whether the readings were reflective of the wider Leixlip area.  To establish this, it was agreed between the EPA and KCC, to extend the monitoring and an additional station had already been installed in Newtown House and diffusion tubes (small tubes which are left outdoors for two weeks) were installed at the Health Centre, Newtown House, the fire station and the Eircom exchange on the Celbridge Road.  It was also intended to provide for NOx sampling shortly.  The EPA had also offered to install and run an SO2 analyser, which was more sophisticated, in the Health Centre.  It was delayed in Italy but would be in place within a fortnight.

The aim of the additional monitoring was to establish whether actual SO2 levels were what was being measured and what were the effects in the wider Leixlip area.  Mr. Molloy stressed that while levels exceeded guide values, they never exceeded E.U. limit values.  He said the highest level recorded on a particular day in Leixlip in 1998 was 268 mgm³.  He said the short-term exposure limit was 13,000 mgm³ for 15 minutes and the levels of SO2 required to affect a healthy human being was 2,600 mgm³.  He said the World Health Organization had set 3 standards viz.

	500mgm³ for 10 minutes

	125mgm³ for 24 hours

	50mgm³ for 1 year.

Cllr. Murphy said there was a high level of concern in Leixlip.  She said there were a number of premature deaths from cancer on the west side of the town and she wondered whether there was a connection.  There was also concern about the two major industries, damage to foliage, disease on local farms and loss of wildlife.  She said annual reports on air quality were insufficient.  Figures were required more regularly which could be understood and disseminated to the public.

Cllr. Kelly asked what caused the SO2 levels to be high, what were the effects of it, were people right to be worried and what other chemicals might be involved.

Cllr. McGinley asked how long the high levels had continued and Cllr. Griffin asked when the first reports from the new equipment would be available and whether they could be circulated to the members.

Mr. Molloy said the high levels continued for an average of 1 day.  He said he had no role in monitoring either of the two major industries.  He said the EPA had issued an Integrated Pollution Control License to Intel and it was aware of the EHB readings.  He said SO2 was associated with power generation and heavy industrial plants.  Both major industries used natural gas, he said.  He said he could not explain the summer peak in the readings.  He said the SO2 levels did not cause the cancer deaths.  Cancer usually occurred after a long latent period.  98/99 was the first year the guide levels were exceeded.  He said the Director of Public Health could carry out an analysis of cancer rates to establish whether there was an excessive rate.  Monthly reports on SO2 and smoke were given to KCC and they could also be made available to the Leixlip Town Clerk.  He said the short-term effects of SO2 and smoke were bronchial constriction but it was difficult to assess the long-term effects because of the range of chemicals to which people were exposed.  He said the WHO guidelines were used by countries to set their own standards.  Dublin Corporation had adopted them, he added.

Mr. Molloy said the results from the Newtown House station would be available at the end of the following week and analysis would be done on a weekly basis.  The diffusion tubes would be brought in within a week but it would take a further 2 weeks to have the results analysed.  He said more diffusion tubes would be placed around the town the following week.  He said it was unlikely that SO2 and smoke were affecting animals.

He said these levels were experienced in other parts of the country too.  Traffic could have increased or nitric acid could be a problem or any other acids in the air.  He said his samples could be put through sophisticated equipment in the EPA to pick out individual acids.  If it is SO2 which is causing the high readings, its source will have to be found.  If not, other contributors will have to be identified and their sources.  He said he had 2 samples from the previous week, which showed levels of 90mgm³, and these had been sent to the EPA for analysis.

Cllr. Griffin thanked Mr. Molloy for coming and for his competence in explaining the situation.  It was agreed that the matter would be put on the agenda when the EPA report is available.

This concluded the business of the meeting.