Minutes of Leixlip area Committee held on Friday 4th February 2000

in the Committee Room, St. Mary’s, Naas

Members Present	Councillor Senan Griffin

Councillor Catherine Murphy

Councillor John Mc Ginley

Councillor Paul Kelly

Officials Present	Mr. N. Bradley, County Manager

Mr. T. Skehan, County Secretary

Mr. D. O’Connor, Senior Executive Engineer

Mr. Tom Kelly, Acting Assistant Staff Officer

Ms. Mary Foley, Leixlip Town Clerk

Ms. C. O’Grady, Acting Staff Officer

Mr. C. O’Sullivan, Senior Executive Engineer

Ms. B. Houlihan, Assistant Staff Officer

Ms. E. Murray, Executive Engineer

Mr. Des Page, Senior Executive Engineer

Mr. Kieran Mc Govern, Executive Engineer

LX1/0200

The Minutes of the meeting of 7th January 2000 were put forward for adoption.  Councillor Mc Ginley asked that the following amendment be made on page six of the minutes paragraph 1.4 of item LE10/100 closure of Doctors Lane should read “Chief fire Officer said that traffic calming i.e. speed cushions would be required on this Lane”.

The minutes of the meeting of 7th January with amendments were adopted on the proposal of Councillor Griffin seconded by Councillor Murphy.

LX2/0200

Progress Report

Duncarraig

Councillor Murphy asked if there were any outstanding issues in relation to taking in charge of this estate.  She stated that issues in relation to the open spaces need to be addressed.  It was confirmed that the estate was taken in charge in October of 1999.  Mr. T. Skehan, County Secretary read a report confirming that the fence has now been erected and that An Bord Pleanala have confirmed that the appeal lodged in relation to planning reference 1255/99 (apartment development) has been withdrawn.

Part X

Leixlip and Maynooth town improvement works

Councillor Murphy asked if the Ove Arup report for Leixlip and the Anthony O’Neill road restoration programme were taken into account in the design for the Part X.  She also asked that a costing would be done on outstanding works and that a snag list would be prepared.  She stated that road design works that are in hand need to take account of the two studies and asked that a report be circulated in advance of the next meeting and that it would deal with the items raised.  It was confirmed that the report submitted by roads section for today’s meeting stated that in relation to Leixlip a snag list has been prepared given to the contractor and works have been completed, in relation to Maynooth a snag list has been prepared but works have not yet been completed.

Taxi Meter area

The members were presented with maps in relation to the proposed taxi meter area.  It was noted that the boundary in the Celbridge area runs along the Maynooth road and there are housing estates on the other side of the road.  It was agreed the boundary should be extended beyond the housing estates.  A revised map is to be drawn up by the roads section.

Toll Bridge at Leixlip

Des O’Connor, Senior Executive Engineer, confirmed that funding has been provided for this assessment by the Department of the Environment and Local Government under the EU co-financing schemes which were announced this week.  The Council will proceed with the engagement of specialist consultants for this study.  The members asked that when the consultants report was available a copy of it would be circulated to them.

Wall at Moyglare Village

It was confirmed that the cost of constructing a one metre high stone faced wall similar to the adjacent wall would be £35,000 and would include the removal of three mature trees.  The Moyglare village estate is not in charge of the Council and it may be that the proposed location of the wall is not public property which would preclude the Council from carrying out the work.  The discretionary grant allocation if divided in 2000 as it was in 1999, will allow each Councillor a sum of £10,560 to allocate for works.  This proposal will be listed for consideration when discretionary grants are to be allocated, when the status of the area would be clarified.

Following discussion the members suggested that the wall should be built in the grass margin on Council property.  It was stated that if this wall was to be built from discretionary grant funding it would take most of the discretionary grant applicable to the Leixlip area committee.  Councillor Murphy suggested that developers should be approached to contribute towards the cost of the wall.  Following discussion it was agreed that the members should be notified of the total amount of the discretionary budgets available to them covering the areas of traffic calming, footpaths and other works.

The County Manager undertook to have a look at the issue of funding before the next meeting.  It was agreed that the issue of discretionary grants would be dealt with at the next meeting of the area committee on 3rd March, at 2 p.m.  All projects that have been put forward will be considered for funding.  This will be the first item to be dealt with on the agenda for that day.

Maynooth Railway Line

Councillor Murphy put forward a motion at the last meeting that in view of the work underway on doubling the Maynooth trainline consideration should be given to cycling, car-parking, and public lighting needs that will emerge from a more frequent service, that a costing should be prepared and a source of funding should be found to undertake these works.  She suggested that the Council would make a submission to the DTO for funding.  Road design section confirmed that due to the current workload in the Road design office it has not yet been possible to examine this request.  It will be addressed as soon as staff are available.

Flooding in Duncarraig

A report was read in relation to this item confirming that it is not clear if the laying of a new surface water sewer along Captain’s Hill would solve the problems in Duncarraig.  A new sewer which would be 300mm minimum diameter, would cost in the region of £100,000.  There would be deep excavation required and much of the excavation would be in rock.  Because of the sharp gradient of Captain’s Hill, a large number of man-holes would be required, and reinstatement of the road would have to be to a high standard.  There is no finance available for this work at present.  The scheme could be listed for consideration under planning levy work.  Following discussion it was agreed that the engineers should examine other possibilities for solving this problem and prepare a report for the next meeting.

Traffic calming on Parson Street

Councillor Mc Ginley asked that this work would be undertaken without delay.  The Senior Executive Engineer, Road maintenance and the Senior Executive Engineer, Road design confirmed that they would liaise on this matter and organise the work that is required.

Safety measures at the entrance to Maynooth College

Councillor Murphy had put forward a motion at the last meeting that safety measures be put in place at the entrance to Maynooth College old campus.  There was a need for improved road markings and signs from the Rathcoffey road to highlight the need to yield to traffic coming from the Rathcoffey side.  It would be necessary to install a new footpath leading up to the college gates and separate pedestrian entrance.  There should be a restriction on parking on the Castle side and reinstatement of the grass area.  It was requested that a report would be prepared.  Charlie O’Sullivan, Senior Executive Engineer, Road design confirmed that he will look at this matter and the members requested that a report would be issued to them before the next meeting.

LX3/0200

Planning files

Proposed Industrial and Hotel development at Collinstown, Leixlip

Councillor Murphy raised this issue and voiced her concern at requests for outline permission and asked why full detailed plans cannot be submitted with a request for full planning permission in the first instance.  The County Manager said he would check on the reasons why outline rather than full permission is being requested in this case.  It was confirmed that there has been an extension of time on this application to 12th May 2000.

LX4/0200

Development Levies

It was reported that the team working on the identification of development levies are continuing their work.  Councillor Murphy asked that a report would be available for the next meeting of the Leixlip area committee in relation to this item.

LX5/0200

Closure of Doctors Lane

Charlie O’Sullivan, Senior Executive Engineer, gave a report in relation to this item setting out the history of the request for closure, the submissions that were received in relation to the Part X, why the lane was not recommended for closure previously and the background to date.  He presented a map showing the proposed treatment for the junction of Doctors lane and the Dublin road and confirmed that if these proposed works were constructed with the omission of the bollards then emergency vehicles could gain access by mounting the footpath and other vehicles could be deterred from using the lane.  However it should be noted that the closure of the lane would cause further traffic congestion on the main street.  Accordingly there are two options available

(a)	the construction of the works shown on the town improvement plan with the omission of the bollards 	at the end of the lane.  The estimated costs of these works would be in the region of £25,000 to 	£30,000.

(b)	The provision of grounds from the back lane for which it is estimated the cost would be in the region 	of £15,000.

Option (b) would require the Council to comply with the statutory procedures required under section 38 of the Roads Act 1994.  Following the increased grant allocation from the DTO at the end of last year the funding was available to carry out these works.  The committee asked that the option of ramps would be investigated further.

LX6/0200

Traffic Calming Riverforest

Mr. T. Skehan, County Secretary read a report to the meeting in relation to this item.  The proposals were put on public display for a period of one month in accordance with the provisions of section 38 of the Road Traffic Act 1994.The closing date for the receipt of submission was 10th December 1999.  No submissions were received in relation to these traffic calming measures.  Accordingly it was recommended that the proposed traffic calming measures as detailed in drawing number E2723 be presented to the Council for approval.  The area committee agreed with this recommendation.

In relation to the question of funding for the works a discussion ensued.  Councillor Murphy confirmed that £3,000 had already being allocated from her portion of the discretionary grants in 1999 and requested confirmation of where that money had been spent.  The Manager confirmed that as this is to be put forward as a pilot programme for the county, he would consider the question of funding and arrange for the work to be carried out as soon as possible.

LX7/0200

Staffing Levels

Mr. N. Bradley, County Manager, confirmed that he has met with the county engineer in relation to staffing levels in the areas.  Difficulties have arisen in recent years in relation to the amount of work that should be done versus the time allocated to do the work and the availability of staff.  Des O’Connor, Senior Executive Engineer, is preparing a programme of works in relation to the budgets available for schemes and the availability of staff resources that can be accommodated within the schemes.  Staff have been taken on for each engineering area and will be available shortly.

Councillor Murphy voiced her concern about delays in recruitment and replacement of staff, apparently there is no one available to carry out environmental works and no section has been set up to deal with unauthorised development.  Councillor Kelly stated that staffing levels cannot cater for other non programmed works like emergency works or alterations.  Planning enforcement also need to be addressed.  On a positive note he confirmed that the street cleaning programmes have much improved.

Councillor Mc Ginley stated that the core staffing levels should be capable of carrying out emergency work and that Kildare County Council should be able to respond to emergency unplanned maintenance work at any time.  Planned programming seems to be catered for without any difficulty but it is emergency situations that cause the most problems.

The Manager stated that in the future we will probably be contracting out most of the planned work, at the moment we are doing a great deal of work well.  Councillor Griffin stated that major improvements have been made in street cleaning particularly in Maynooth and he suggested that the Council should make recommendations to government in relation to unauthorised development and particularly in relation to applications for retention.

LX8/0200

Closure of Rights of Way at Riverforest

The report of the inspector in relation to the oral hearing regarding the extinguishment of public rights of way at Riverforest had previously been circulated to the members.  The inspector Mr. James Hearn, recommended that in proceeding with the extinguishment consideration would have to be given to points that were raised regarding the existing gradients.  The future use of the laneways would also have to be addressed particularly taking account of the services laid under them.  It was confirmed by the area Engineer that if the rights of way were to be extinguished it would be necessary to place gates in each laneway as the Council will need to have access to the sewers.

Councillor Mc Ginley abstained from the discussion on this motion.  Councillor Griffin expressed concern for people who would have difficulty negotiating the steep incline if the rights of way were extinguished.  Following discussion it was agreed on the proposal of Councillor Kelly seconded by Councillor Murphy that the rights of way should be extinguished and gates put up which would allow the relevant section of the Council access to the sewers if necessary.  It was further agreed that the effects of the closure are to be monitored and if not successful consideration can be given to re-opening of the rights of way.  It was agreed to proceed to full Council with the recommendation in this regard.

LX9/0200

Leixlip Parking bye-laws

A report was given to the members at the last area meeting in relation to the submissions on the Leixlip parking regulations.  These submissions had been considered by the members of the area committee.  In relation to parking spaces in Duncarraig.  Councillor Mc Ginley raised his objection to the recommendation that eight parking spaces be provided on the south side of the entrance road to Duncarraig estate from the junction with Captain’s Hill to the junction with Rye River Gardens with parking limit of two hours.  Following discussion, on the proposal of Councillor Kelly seconded by Councillor Griffin it was agreed that the Leixlip parking regulations as presented should be put before full Council for agreement with a recommendation from the area committee.

LX10/0200

Motion - Councillor Kelly

“that Kildare County Council investigate the frequent foul odours emancing from the sewerage treatment plant in Leixlip and investigate whether they constitute a risk to public health, and take such steps as may be necessary to eliminate them as a matter of urgency”  Mr. Des Page, Senior Executive Engineer, sanitary services confirmed that with effect from March Kildare County Council will be moving into a stage of new treatment processes.  The members asked that his report would be circulated to them.

LX11/0200

Any other business

Meadowbrook Link Road Part X

Mr. C. O’Sullivan, Senior Executive Engineer, showed the road plan proposals for this road.  He confirmed that there would be a raised speed table across the junctions of the entrance to the proposed development.  He further confirmed that the design was to urban road standard.  The developer would be required to pipe the stream from Meadowbrook Court to Meadowbrook Avenue.  The Part X will be advertised next week the members asked that a copy of the Part X would be forwarded to them.

The meeting then concluded.