Minutes of the Meeting of the Leixlip Area Committee on Monday 11th June 2001 at 2.30pm in St. Mary’s, Naas

Present were;	Councillor P. Kelly Chairman, S. Griffin, J. McGinley & C. Murphy

Also Present:	S. Stokes County Secretary, J. Lynch Co. Engineer, K. Kelly, G. Willoughby SEE, D. O’Connor SEE, E. Murray EE, B. Houlihan SO & M. Foley

LX01/0601 – Confirmation of Minutes

# Minutes of Meeting of 4/5/01

Cllr. McGinley referred to item LX2/0501 and asked that Moyglare Road be added to the list under Traffic Calming.   He also referred to item LX19/0501, paragraph Discretionary Grants, and said that it should also include a reference to £14,240 for roads.

The minutes of the meeting of 4th May 2001, as amended, were adopted.

## LX02/0601 – Progress Report

### Traffic Calming

Cllr. Murphy complained about the ramps installed in Leixlip, which had to be redone, and were still unfinished.  She also sought clarification on the progress with the proposed traffic calming in River Forest.  George Willoughby said the repairs to the existing ramps would be affected shortly.  He said the River Forest measure was to proceed as originally planned and would be done by the end of August in conjunction with 5 other schemes in Celbridge and Newbridge, by a single contractor.  Cllr. McGinley referred to the measure proposed for Parklands, Maynooth and said that the residents wanted grass on the chicane rather than paving.

### Parking Study, Maynooth

Gerry Halton reported that it had been decided to hire consultants to carry out the parking study in Maynooth and Cllr. Murphy asked him to ensure that they are given a deadline.  Cllr. McGinley asked that no progress be made with the proposed multi-storey car park until the study is completed and a reply received from Iarnród Éireann as to their plans for this area.

### Straffan Road Interchange

Cllr. Griffin said John Lahart had told him that a new spur would not be created.

### Bus turning circle, Straffan Road, Maynooth

Gerry Halton reported that having examined the problem he felt the best solution was to pave the part of the circle that pedestrians were using, drop the kerb on to it and mark it for pedestrians and cyclists.  He also proposed to adjust the radius on the town side so that buses can get around easier.  George Willoughby said he had a contractor in mind who was available at present and he hoped it would be done shortly.

## LX03/0601 – Matters Arising

### Bond Bridge, Maynooth

Cllr. Murphy complained that the members were to have been notified by e-mail of the outcome of the legal advice but it appeared that others had been given the information before them.  Gerry Halton said legal opinion had been received which said that the Council had complied with the Part X process and the planning permission was in order.  The solicitor was then asked to confirm whether the Council had right of possession of the bridge so that they could proceed and Gerry Halton said he was meeting the solicitor the following day for an answer.  He said the Council had been trying to reach agreement with Duchas up to this.  He undertook to inform the members as soon as he had the solicitor’s advice.  The County Secretary reported that Waterways Ireland had contacted the Council since the issue was raised with them at the meeting in Tallaght saying they preferred the other option of tacking the existing structure onto the new bridge.

### Traffic Lights, Maynooth

In reply to a question from Cllr. McGinley, George Willoughby said he was checking the design of the new lights for the bottom of Main St. Maynooth based on up to date figures and he would have more information at the next meeting.  Cllr. Murphy said the setting on the existing lights was wrong and she asked that it be changed even as a short term solution.  George Willoughby undertook to look at this.

### Traffic Lights, Leixlip

Cllr. Kelly said the pedestrian lights in the centre of Main St. Leixlip were coming on without pedestrian intervention and George Willoughby said that this should not be happening and he would look at it.

### Park and Ride at Leixlip

Cllr. McGinley said information was needed on Iarnród Eireann’s plans for a Park and Ride facility at Intel and this information was needed now during the Development Plan review.  Gerry Halton undertook to contact Iarnród Éireann.

### Carton Ave., Maynooth

George Willoughby reported that there was to be a meeting of the Maynooth Action Strategy to set up a representative board to liaise with Willie Carroll, Director of Community & Enterprise.  The Council had proposed that the work inside and outside the gate be combined and they would all work on a partnership basis and this had been agreed.  He recommended that Willie Carroll be the Project Manager and he agreed to the member’s request that they be kept informed on progress and all proposals were to be brought to them for agreement.

Cllr. Griffin sought leave to move motion 10:

### LX10/0601 – Notice of Motion – Cllr. S. Griffin

“That Kildare County Council provide adequate access to Carton Avenue at the Blacklion Road so that a high quality mower can enter the Avenue to cut the huge volume of grass along the avenue.”

Cllr. Griffin said the owners of Carton House had offered to cut the grass and maintain the trees on the avenue to a high standard and they sought access and indemnity from the Council.  This was agreed.

### Staff Numbers

Cllr. Kelly asked whether there was any progress on increasing staff numbers.  The County Secretary said that the Manager had approved extra staff but the recruitment process was a slow one.  The members asked for a detailed report for the next meeting.

## LX04/0601 – Planning Files

01/990 – Newtown House, Leixlip

Cllr. McGinley referred to the recent planning application in respect of a youth centre and restoration of the house and he asked that it be fast-tracked.  It was agreed to leave it on the agenda.

01/537 – William Mooney

Cllr. McGinley said he was opposed to this development as it overlooked an adjoining house.

### Multi-storey car park, Glenroyal Hotel

Cllr. McGinley proposed that permission be refused until the traffic study is done in Maynooth and Iarnród Éireann report on their proposed park and ride facility at Intel, Leixlip.  Kevin Kelly took note of this.

### Gardener’s Lodge, Liffey Valley House Hotel

In reply to a question from Cllr. Murphy, Kevin Kelly said no entrance had been opened on to the Black Avenue yet and he had received no reply to his letter.

### T. Hoare, Parson St., Maynooth

Cllr. Kelly said the application for four houses overlooking an adjoining dwelling was excessive.  Cllr. McGinley agreed.  Kevin Kelly said a decision was due on 3rd July and he wasn’t sure whether it would be decided by then.  Cllr. McGinley referred to the Leatron application for 120 apartments and he said that he expected that the decision would go to An Bord Pleanála anyway.  This development was causing some concern.

## LX05/0601 – Discretionary Grants

The members had discretion over £12,500 each for traffic calming, £10,000 each for footpaths and £14,240 each for roads.

Cllr. McGinley allocated his grants as follows:

- Stud farm type fence at Rockfield/Celbridge Road boundary	£3,500

- Rockfield Lodge/Rockfield Ave. pedestrian walk safety walls	£   600

- Cluain Aoibhinn footpaths						£4,000

- Carton Court footpaths						£2,000

- Avondale Estate, Leixlip, paths and road				£7,000

- Footpath from 1 Laurence Ave. to 1 Maynooth Park			£5,140

- Wall at bottom Greenfield Drive					£2,000

#### Total:									£24,240

- Gateways at 2 points on Pound lane  & Back Lane, Maynooth	to be costed

- Traffic calming at Kilmacreddock/Barrogstown Road		       “

Cllr. Murphy inquired as to whether trees could be removed in Carton Court.  Des O’Connor said it was an expensive job (about £1,000 per tree for removal and reinstatement of path) and he said he would prefer to choose an entire estate in which to deal with trees, with money from the parks department budget.  Councillors Kelly and Murphy disagreed saying trees should be dealt with on an individual basis as requested by residents as there could be chronic cases in different estates.  They said parks department money should not be spent on this work.

Cllr Murphy asked for:

- Traffic calming on Celbridge Road, Leixlip (i) before Elton Court; (ii) either side of the junction into Castletown; (iii) at the Irish school corner – all her £12,500 to be allocated to this

- She sought clarification of the proposed traffic calming for the junction at the entrance to River Forest when the new library is built.

- She asked that some money from the paths budget be left to deal with changes required after the disabled access survey is carried out in Leixlip.

Cllr. Kelly asked for:

- The path at the entrance to the church in Confey to be properly finished,

- The road resurfaced at the entrance to St. Mary’s Park,

- The path at 104 – 105 Carton Court to be repaired

- Trees at 25 Carton Court and 91 Ryevale Lawns to be removed

- Path from Avondale to Glendale, Leixlip to be upgraded			£4,000

- Path from River Forest to library entrance to be completed			£1,300

- He allocated all his traffic calming budget to the Celbridge Road		£12,500

Cllr. Griffin asked for:

- Repairs to the path at 1063 Avondale, Leixlip

- Repairs to path at 314 Castletown, road improvements at Pound lane and Mill St. to parish priests house

- Dishing of path at Moyglare Village

- He asked for a survey of cherry blossom trees in verges in housing estates

Cllr. Murphy asked why there was no notice of an allocation for signage, which last year was spent on new street name signs for Maynooth (£8,000).  Des O’Connor said he intended to use it this year to improve existing signs and replace any where necessary.  Cllr. Griffin disagreed with this proposal on the basis that the money should be allocated to tourist type signs.  Des O’Connor undertook to find out.

It was agreed that if the members had any further proposals for spending any of their discretionary grant money, they would let Eilis Murray and Breda Houlihan know.

## LX06/0601 – St. Catherine’s Park

The County Secretary reported that there had been some confusion regarding the type of fencing requested by the residents of Glendale Meadows and that recommended by Dr. Christy Boylan and there was an issue with the “kissing gate”.  The specification for the fence showed a rounded top to the fence whereas the residents requested a curved security type top.  Dr. Boylan also recommended leaving the “kissing gate” open at all times but the residents wanted it shut at night.  A letter outlining the resident’s requests had been sent to Dr. Boylan in May and a reply was awaited.  The members agreed that the resident’s requests should be acceded to, as they were what were agreed a year previously.

## LX07/0601 - Any Other Business

### Salmon Leap Bridge, Leixlip

Gerry Halton reported that he was ready to start the Part X process in respect of work on Salmon Leap Bridge, Leixlip.  He produced drawings that showed a new path on the west side, 1.5m wide with services incorporated, a railings over the river section and a wall over the land section.  He said provision would be made for the safety of pedestrians and motorists during the work.  In reply to a question from Cllr. Murphy he said he would check the 10 tonne weight limit.  It was agreed, on the proposal of Cllr. Griffin, to proceed with the Part X process.

### Flooding on Rathcoffey Road, Maynooth

The County Engineer reported that he had received the draft H.G. L. O’Connor report on the recent flooding in Maynooth and the final report would be available shortly.  The analysis said that the Meadowbrook Stream is influenced by its catchment, both rural and urban, and Prof. Tony Cawley UCG maintains that the rural catchment is the biggest contributor to the Meadowbrook in terms of total flow and concentration.  This is due to the quicker run-off from urban areas and a slower run-off in rural areas.  In terms of new zonings in this area the report said a limited amount of residential zoning would be acceptable but three things must be borne in mind:

- The Rathcoffey Road culverts need to be improved

- Bond Bridge culvert needs to be improved

- Attenuation in housing estates is required i.e. the flow from the urban area can be slowed down by making ponds in the estates.  The County Engineer said this solution had problems in so far as ponds can be hazardous and difficult to maintain.

The report recommends what physical improvements are required for the stream and recommends new self-cleansing screens in Meadowbrook Estate.  The motorway culverts are OK.

The Meadowbrook stream is influenced by the Lyreen and Nicholas O’Dwyer has outlined improvements for the Lyreen for which funding has been sought from the NRA.  These improvements should result in flood reduction.

The County Engineer said the culverts are designed for a certain flood return period and it is conceivable that a flood could occur again.  He urged caution when considering development in a known flood area and said steps should be taken to ensure that floor areas in houses are above flood level.

In reply to questions from Cllr. Murphy, the County Engineer said the water table fluctuates and the run off is higher in winter; it depends on the permeability of the soil; the flood return period is based on statistics and he is unaware of any revision of these; he has no indication of NRA funding yet; piping the stream in the Meadowbrook estate would mean less capacity; he did not think that changes to the Lyreen would add to flooding problems in Leixlip.  Cllr. McGinley said culverting the stream would not reduce capacity.

In reply to questions from Cllr. Griffin the County Engineer said Nicholas O’Dwyer recommends improvements at the corner of Kavanagh’s Mill by opening the third arch and removing the weir, which will have to be negotiated with Mr. Kavanagh.  It also recommends minor cleaning of the Lyreen.  Responsibility for the river has been discussed with the OPW and it appears it is either the OPW or KCC but not the landowners.  Cllr Griffin said developments at the college land had interfered with the natural line of the Lyreen and he asked that sensitive areas such as Laraghbryan be properly maintained.  The Engineer said he would pursue this with the OPW but the report laid no blame for flooding on work done at the college land.  Cllr. Griffin said that if the stream is piped its capacity would have to be re-evaluated and this would need to be done before any re-zoning or development.

Cllr. McGinley asked where the substandard culverts on the Rathcoffey Road were and the County Engineer said it was an old watercourse with various old pipes and levels.  He said there was no intention to rezone at Meadowbrook but at Rathcoffey Road and he asked for a definitive statement from the consultants on residential zoning in that area.  The County Engineer said water from the Rathcoffey Road goes into the Meadowbrook Stream.  He said the consultants advise that it would be prudent to put in attenuation if land is zoned residential.  The County Engineer advised the members to think carefully about this issue in view of the flooding history and the risk of adding to the flooding problem. He advised them to think of other locations or at least to take the consultants advice if they wanted to rezone in the Rathcoffey Road area.

Cllr. Griffin moved motion 9 while the County Engineer was present:

### LX09/0601 – Notice of Motion – Cllr Griffin

“That Kildare County Council avail of the 100% grant from the DOE in order to install a sewerage pump out facility at the Harbour, Maynooth and that a fresh water stand also be provided at this location for boat users of the Royal Canal using a swipe card system”

The County Engineer said he had been asked by Waterways Ireland to investigate costings for implementing sewage pumping facilities along the canal at several locations and he would add this one to the list.  He had asked Michael O’Leary SEE to do the costings.  The County Secretary said that there were already two such facilities in place at Robertstown and Athy but there were not operating as the grant was for provision only and not maintenance.  Cllr. Griffin said the cost of maintenance should be built in to the cost of the permit to put a boat on the canal.

## Next Meeting

It was agreed to hold a special meeting on the Development Plans for Leixlip and Maynooth on Wednesday 27th June at 2pm.

The next monthly area meeting is rescheduled to take place on Friday 20th July at 2pm.

This concluded the business of the meeting.