Minutes of the Meeting of the Leixlip Area Committee on Friday 4th May 2001 at 2pm in St. Mary’s Naas

Present were:	Councillors P. Kelly, Chairman, S. Griffin, J. McGinley & C. Murphy

Also present:	S. Stokes Co. Secretary, K. Kelly AO, J. McGowan SEE, D. O’Connor SEE, G. Willoughby SEE, A. Sweeney, P. Cleary, E. Murray, B. Houlihan & M. Foley

# LX1/0501 – Confirmation of Minutes

The minutes of the meeting of 12th April 2001 were adopted.

# LX2/0501 – Progress Report

## Traffic Calming – Parklands Maynooth, River Forest Leixlip, Moyglare Road, Maynooth

Des O’Connor said that traffic calming would be installed in the remaining areas as soon as possible.  Cllr. Murphy referred to the quality of the work done in Leixlip recently, particularly on Accommodation Road where the ramp was undermining a wall, causing noise, encroaching on a section of road used by pedestrians and causing traffic to come close to hitting an overhead wire.  Cllr. Kelly referred to the poor workmanship in Glendale Meadows and to the missing signs there.  Des O’Connor said Damien McNulty was dealing with these matters.

## Bus turning circles, Straffan Road, Maynooth

John McGowan apologized for not having carried out this work but he undertook to pursue it immediately.

## Street name signs, Maynooth

Des O’Connor agreed that the Area Engineer could proceed to order and erect the agreed signs for Maynooth.

## Old Hill, Leixlip

Cllr. Murphy referred to the work done by Waterworks Section on the Old Hill on Good Friday, which was not properly reinstated.  George Willoughby undertook to follow this up

## Traffic Lights, Leixlip

Cllr. Murphy referred to a problem with the traffic lights in Leixlip that day, whereby the pedestrian lights were being activated without pedestrian intervention.  Cllr. Kelly agreed and George Willoughby undertook to investigate this.

LX3/0501 – Matters Arising from the Minutes

## Bond Bridge

In reply to a question from Cllr. McGinley, the County Secretary said that there was no reply from Browne & McCann to the request for legal advice on the Council’s position viz a viz Bond Bridge.  The members referred to the urgency of the situation.

## Leixlip Branch Library

Cllr. Murphy referred to the proposal by the Leixlip Youth Premises Group that Leixlip Town Commissioners become tenants in the restored Newtown House rather than in the new branch library and she sought an urgent meeting between the LYPG, the Leixlip Area members and the County Manager.  It was agreed that efforts would be made to arrange a meeting the following week while the members were attending the oral hearings on the Maynooth Development Plan.

## Planning Application by Liffey Valley House Hotel

Cllr. Murphy raised the issue of permission being granted for access onto the Black Avenue from the proposed new gardener’s lodge in the grounds of Liffey Valley House Hotel.  Kevin Kelly replied that the Planning Department had written to the hotel advising them that even though they have planning permission for the lodge they have no permission for access on to the Black Avenue.  He was awaiting a response.  He explained that planning permission does not confer property rights.  Cllr. Murphy referred to another planning application in the same area on which permission for access to the Black Avenue was refused and Kevin Kelly said that if the Council has to concede access to the Liffey Valley House Hotel, in the interest of fairness, it would have to consider a further request from the other party.

## Report on Flooding in Maynooth

Cllr. McGinley referred to the HGL O’Connor report, which was to have been available in April, and Cllr. Griffin said he believed that it would not be available for a further three weeks.

## Staff Complement

Cllr. Kelly inquired as to whether there was any progress with providing extra outdoor staff.  Des O’Connor said it was difficult to recruit suitable people at present.

## Parson St. road markings

In response to a question from Cllr. Kelly, Eilis Murray said that the contractor had come on a wet day and could not carry out the work.  He would return at a future date.

# LX04/0501 – Planning Files

01/520 – Glenkerrin Homes – Glenroyal Centre, Maynooth

Cllr. McGinley referred to the proposed multi-storey car park which was part of this development and he said he was opposed to such a feature until a thorough analysis was done on parking in Maynooth.  Anita Sweeney said the Council was concerned at the extent of this development and the effect of a multi-storey car park in such a historic town but she said it was included so as to meet the parking requirements of the hotel development.  Cllr. Kelly referred to the demands from the business community in Maynooth for additional parking and said that he had no difficulty with a multi storey car park if it was properly designed.  Cllr. Griffin also accepted the need for it to blend in and he referred to the concerns of the residents of Leinster Park who back on to this development, that the height of the building will block the evening sun and there may be noise from people using the car park late at night.  Cllr. Murphy moved motion 16 at this time:

## LX16/0501 – Motion – Cllr. Murphy

“That Kildare County Council arrange to conduct a parking study of Maynooth”.

The motion was adopted.  John McGowan said he would inform the members as to whether the study would be carried out in-house or by consultants.

01/552 – Sherwood Homes

Cllr. McGinley proposed that planning permission be refused on the basis that the development was premature as it blocked an access lane and should be deferred until after work was completed on Bond Bridge.  Cllr. Murphy seconded his proposal.  Cllr. Griffin said permission could not be refused, as there was a current permission on this land and Cllr. Kelly agreed and suggested that conditions be put on the permission.  Anita Sweeney said she would have to check the previous permission.

01/307 – Thomas Hannigan

The members sought information on this application.  Anita Sweeney explained that it was for a housing development for Kildare County Council at Easton Road, Leixlip.  Cllr. Griffin asked that a wall be built between this development that the houses in Glen Easton.

00/208 – Sandra Byrne and Carol Ward

Cllr. Kelly referred to this application for a crèche in Ryevale Lawns, Leixlip that was contrary to the Development Plan.  He proposed that the members consider altering the Development Plan to cater for these types of development. Councillors Griffin and Murphy supported this application.  Kevin Kelly undertook to look at the technical issues involved and recommend to the Manager that the Development Plan be materially contravened to allow this development go ahead.

Cllr. Griffin referred to the delay in getting the planning lists and Kevin Kelly explained that he was conscious of the need for the speedy delivery of information and he hoped that the lists could be e-mailed in the near future.

# LX05/0501 – Nomination to Finance Committee

It was agreed on the proposal of Cllr. McGinley, seconded by Cllr. Kelly, that Cllr. Murphy be appointed to the Finance Committee.

# LX06/0501 – Review of Speed Limits 2001

Pat Cleary had circulated details of the Speed Limit Review 2001 and the following requests were agreed:

- L1 – repeater signs on Green Lane – Agreed

- L2 – change 30mph to 40mph from Kellystown to Louisa Bridge – proposed by Cllr. Kelly, seconded by Cllr. Griffin.  Opposed by Cllr. Murphy.  Agreed

- L3 – 40mph signs beyond Deey Bridge – Agreed

- L4 – 30mph signs from Kilmacreddock to Barrogstown – Agreed

- L5 – 40mph signs at Straffan Road interchange – Agreed.  Cllr. Griffin asked that consideration be given to creating another spur onto the roundabout to cater for traffic from Ballygoran Road and it was agreed to refer this matter to the NRA office

- L6 – temporary 50mph speed limit signs during Celbridge interchange work – Agreed.  Breda Houlihan reported that the contract for the Celbridge Interchange would be signed the following Tuesday at 3pm in the Maudlins office

# LX07/0501 – Extinguishment of Public Right of Way, Dun Carraig, Leixlip

Cllr. McGinley explained that the residents wished the path to be taken out and incorporated into the green area.  The Area Engineer agreed that this could be done without too much difficulty.  The members agreed to recommend to the full council that the public right of way in Dun Carraig be extinguished.

# LX08/0501 – Councillors’ Questions

Cllr. McGinley – what is the legal advice on ignoring Duchas objections and proceeding with Bond Bridge?

John McGowan said the Council was still awaiting a reply from Browne & McCann.  Cllr. Kelly asked that a phone call be made to the solicitors to expedite the process and John McGowan undertook to do this.  Des O’Connor pointed out that the legal situation was not holding up the design of the bridge and the preparation of the contract documentation, which was complicated.

# LX09/0501 – Notice of Motion – Cllr. McGinley

“That procedures be put in place to extinguish the right of way and close off the pedestrian access to the open space at House No. 221 Riverforest, Leixlip, as requested by the residents.”

Following a brief discussion, it was agreed to recommend to Council that this lane be closed.

LX10/0501 -Notice of Motion – Councillor McGinley
“Given that planning permission has issued to North City builders under 00/1917, that we now request the Developers to give us a timetable for the final surface dressing of Silken Vale Road and the handing over of Silken Vale Estate to Kildare County Council.”

The motion was adopted and it was agreed that if there was no action by the developer, legal proceedings be commenced against him.

# LX11/0501 - Notice of Motion – Councillor John McGinley

“That Iarnród Éireann be asked to speed up the construction of the proposed new Railway Station at Intel and furthermore that they be asked to provide a supervised Park and Ride facility at the station in order to alleviate traffic congestion at Maynooth Station.”

The motion was adopted and John McGowan undertook to follow up.

LX12/0501 -Notice of Motion – Councillor John McGinley

“That repairs be carried out to the roadway at the entrance to The Greenfield Shopping Centre/Maynooth Park before it deteriorates any further.”

Cllr. McGinley acknowledged that some work had been done but he said it was not good enough.  He asked the Area Engineer to revisit the area and pay particular attention to the wheelchair access points.

# LX13/0501 - Notice of Motion-Councillor John McGinley

“Now that the Department of the Environment has approved the allocation of £100,000 towards the rejuvenation of Carton Avenue Lime Walk and given that Kildare County Council has funding of £198,000 (per Area Meeting Minutes of 10 April 2000, the Council had committed £130,000 of its own money and £68,000 of TESCO Development Funding) for Main Street Improvement Works at the Lime Walk Entrance/Doctors Lane Entrance, that Kildare County Council now appoint a Project Manager to oversee the early completion of this project.”

George Willoughby and John McGowan undertook to work together on this matter and report to the next meeting.

# LX14/0501 - Motion-Councillor Senan Griffin

“That the footpath be dished and concreted at the entrance to Moyglare Village (both sides) in order that pedestrians going on to Moyglare Abbey can do so in safety.”

This work had been priced for Discretionary Grant allocation.  It was agreed that it would be considered in that context.

LX15/0501 -Notice of Motion – Councillor Murphy
“That Kildare County Council cost changing upright pedestrian lighting used in many of our housing estates for the overhanging type with a view to changing the upright type progressively.”

Cllr. Murphy agreed to provide examples of where upright pedestrian lighting would be beneficial.

LX17/0501 - Notice of Motion – Councillor Kelly
“That the Council arrange to acquire Distillery Lane, from the Pound Street entrance to the bridge at the Ryevale Nursing home, so that it can be taken in charge, properly surfaced and maintained as a primarily pedestrian walkway in keeping with the amenity value of this important park along the Rye river.”

Agreed.  Cllr. Kelly provided the name of the developer of the housing estate adjoining the Lane.

LX18/0501 - Notice of Motion – Councillor McGinley
“That the Council approach the owners of Grangewilliam Stud with a view to the provision of a dedicated (fenced) route to Grangewilliam Grave Yard for pedestrians visiting the graves of their deceased relatives.”

Agreed.

LX19/0501 - Any other Business

## Discretionary Grants

Des O’Connor reported that each member had discretion over £10,000 for paths, £14,240 for roads and £12,500 for traffic calming.  It was agreed to list this as the first item on the agenda of the next meeting.

## Role of Duchas re building conservation

It was agreed on Cllr. Griffin’s proposal that this committee recommend to full Council that Duchas be asked to make a presentation on their role in building conservation and the effect and consequences of listing buildings for preservation.

## Next Meeting

It was agreed that the next meeting would be held on Monday 11th June at 2pm in St. Mary’s Naas.

This concluded the business of the meeting.