KILDARE COUNTY COUNCIL

Minutes of Monthly Meeting of the Leixlip Area Committee held on 6th December 2002 at St. Mary’s, Naas

Present :	Councillor J. McGinley (Cathaoirleach),  Councillors S. Griffin, C Murphy and P. Kelly.

Councillor C. Purcell, (Chairman – Leixlip Town Commissioners).

Also present:	Mr. A. C. Talbot – A/Meetings Administrator, Mr. J. Lahart – DOS Housing & Sanitary Services, Ms. E. Murray – Executive Engineer, Mr. Liam Dunne – SEO, Mr. S. Cunningham, SO Planning Section and other officials.

# LX1/1202 CONFIRMATION OF MINUTES

The minutes of the monthly meeting of the Council held on 1st November 2002 were confirmed and taken as read on the proposal of Councillor Griffin seconded by Councillor Murphy.

## LX2/1202 PROGRESS REPORT

# Meadowbrook Link Road/Bond Bridge

The members were informed of the current position as follows:

Meadowbrook Link Road –  Tenders are due back from the contractors on 16th December.

### Bond Bridge Culvert Scheme – Tenders are due back from the contractors on 16th December.

Bond Bridge Construction Project – Tender due to be ready mid December.  Tender process to commence early in the New Year.

# Traffic Calming – River Forest

The members were informed that a letter has been received from the residents association outlining an alternative option to that proposed.  This option will add considerable cost to the scheme.  A report has been sent to the County Manager for evaluation.

# Flooding at Mill Lane

It was also agreed to take Councillor Griffin’s similar motion at this stage:

“That Kildare County Council in consultation with the Office of Public Works outline its plans to combat the repeated serious flooding at Mill Lane, Leixlip, having regard to the numerous representations made on behalf of the local residents, and the serious damage to their property.”

Mr. Lahart advised that significant changes had taken place in this catchment over the last few years.  In order to address the problem in the long term, a comprehensive study will need to be carried out as any scheme put in will need to be sustainable and be value for money.   He further advised that the scale of the issues were outside the normal remit of the Council and that we would be seeking the expertise of a consultant to look at this problem.  A discussion ensued on issues such as possible funding (e.g. the Office of Public Works, the NRA and development levies), timescales involved and how works would affect the catchment further downstream.   Councillor Murphy referred to the flooding of the schoolboy pitches at Leixlip Amenity Centre.

Resolved:  Members to kept informed of outcome of consultation with the OPW and requested that  a hydrology report should also be prepared.  To address the problem in the short term as far as possible having regard to long term strategy. To enquire from the fire service why lights were not left on during the recent flood relief and put this item on the agenda separately to report on progress for next meeting.

# Traffic Lights – The Roost, Maynooth

A drawing was circulated to the members outlining traffic management proposals forming part of a planning application.  Issue of the full report should come through the planning department.

Resolved:	That the following reports issue to the members  (1) Luts Project update and (2) full report on traffic management proposals.

# Entrance to Gleneaston

The members were informed that a meeting has been arranged between the County Engineer and the developer for week ending 10th December 2002.

Resolved:   That item remain on agenda for progress report at next meeting.

# Car Parking – Leixlip

The members were informed that the County Manager is assessing the viability of leasing the property based on the estimated costs of converting the site into a car park and will consult with the ESB following these deliberations.

Resolved:  That item remain on agenda for update at next meeting.

# Traffic Calming Schemes

The members expressed their dissatisfaction at the two traffic-calming schemes that have been approved for 2002: Avondale and River Forest, and queried why some schemes did not receive priority following their requests and allocation of their discretionary funds.

Resolved:  Mr. L. Dunne, Senior Executive Officer, undertook to investigate the allocations and report back to members for next meeting.  It was also agreed to list this matter as separate item for next meeting and a copy of the scheme to be circulated to each member.

# Safety issue following removal of footpaths at entrance to Castletown

It was agreed to take Councillor Murphy’s similar motion at this stage:

“That Kildare County Council, as a matter of urgency, provides for pedestrians crossing the Celbridge Road from Leixlip Park to Castletown in the vicinity of the pedestrian lane near the Castletown junction.”

The members were advised that the roads design section have examined this issue.  Due to high population of the area and the current traffic volumes, roads design agree with the motion.  The approximate cost of providing the signals and all civil works is €20,000.  A report has been sent to the County Engineer to request an allocation of funding for the project.  The members referred to the safety risk to school children and the residents of Leixlip Park.

Resolved:  To ascertain if there are any funds from development levies to carry out these works.

# Bus Shelter – Opposite Glenroyal Hotel

Item to be considered at next meeting.

# Pedestrian roadway next to Geraldine Castle

The members referred to the serious safety issue at this location and the general mucky condition of the roadway.

Resolved: to leave item on agenda for next meeting.

# Car Park, Louisa Bridge

Mr. Lahart advised that a response was awaited from CIE following a meeting which took place with them.

Resolved  To contact CIE again with a view to ascertaining a reply.

# Westside Waste

The members discussed the contents of a report circulated to them from Mr. T. Maddock, SEO.  A discussion ensued on why the Council did not challenge the granting of the licence. Mr. Lahart advised that there are two separate and parallel processes involved, planning and licensing, and that it is Council policy that waste management be regulated and that has been addressed in the report before the committee.  Mr. Maddock advised that as the development had received a decision from the Environmental Protection on the licencing application and that the activities being carried out were deemed to be in compliance with the Council’s Waste Management Plan which forms part of the Development Plan.

Resolved:  To list this item for next meeting and discuss how it is envisaged that the facility will be encouraged to move elsewhere in accordance with the development plan for the town.

# Environmental Improvement Scheme – Old Greenfield, Maynooth

The members were advised that the Department of the Environment have refused funding for environmental works.  Although we have funding for the houses, funding of environmental improvement works should be identified in the estimates.

Resolved:  to include environmental improvement works in the estimates.

# Dun Carraig/Captains Hill

Mr. Lahart advised that report was with the Senior Engineer and a copy will be sent to the members in due course.

Resolved:  To leave this item on agenda.

# Foul Odour at Rye Bridge

The members were circulated with a report from the sanitary services section detailing progress and advising that the odour situation will be monitored on a continuous basis over the next few months.  Mr. Lahart also advised that the sewer is being dosed with ferric nitrate which may help to resolve the problem.

Salmon Leap Canoe Club – Flooding

Mr. Lahart advised that the current construction works at the new bridge at Hewlett Packard was causing a temporary problem and the flooding was connected to these works.

# Ashbrook, Leixlip

Mr. Lahart advised that he is currently considering a list of works which are to be completed in the estate and will e-mail the members when a decision has been made on the list of works.

# Transfer of Amenity Land

Mr. Talbot read a report from the planning department advising as follows:

- All relevant landowners/agents were written to by our solicitors; however no response has yet been received but this is being followed up.

- A meeting between planning, corporate affairs and our solicitors has been organised for next week to address issues such as legal finalisation of agreements, including land registry, which may take some time.

- The matter will be pursued on the basis that agreement can be reached for use/possession etc without full and final legal agreement.  Agreements for the use of the lands by any other parties will be dealt with at the same time as the transfer of lands to the Council and significant progress is expected before the end of January.

Resolved:	To expedite this matter and leave on agenda for next meeting.

# Open Spaces

It was agreed to leave this item on agenda for next meeting.

# Geraldine Hall and Harbour Field

It was agreed to leave this item on agenda for next meeting,

# Tree Pruning

Resolved: To list this item on action plan and progress report for next meeting.

# Capital Grants for Recreational Development 2002

The members were advised that the following applications were approved for 2003 subject to funding: (a) Leixlip Amenity Centre, (b) Leixlip Utd and (c) Leixlip Tennis Club.  Councillor Kelly asked for an assurance that the issue of the lease of the amenity centre would not affect the tennis club obtaining funding.

Resolved:  That members see programme for the year before agreeing to applications.

## LX3/1202 PLANNING FILES

02/1872 – Carol & Colm Feeney – 241 dwellings at Moneycooley, Maynooth.

The members discussed this application and were not in favour of the proposal.

02/2000 – Tony and Tom Bean – Housing/apartment development at Dunboyne Rd, Maynooth.  The members discussed this application and again were not in favour of the proposal.  Cllr McGinley submitted photographs illustrating flooding in the area. Cllr Griffin requested that it be recorded in the minutes that having discussed the development with the applicant, he had expressed his concern that the proposal was so out of character with existing and permitted development that the current application should be withdrawn and a new application more in line with the standards laid down in the development plan should be submitted.

# LX4/1202 RECEIPT OF DEPUTATION

Easton Park Residents Association

The members welcomed a deputation from Easton Park Residents Association consisting of Ms. Noreen McCormack and Mr. T. Hegarty.  They expressed concern over two issues: (1) that the Council extend the boundary wall beyond the new development of houses and (2) drainage problem in the estate.

Mr. Lahart informed the deputation that the wall and palisade would be constructed in the very near future and that the drainage problem which extends from the Council houses as far as the canal, is being addressed by the architects department and will be cleaned up.

### The deputation withdrew.

# LX5/1202 MOTION – COUNCILLOR MCGINLEY

“That the Council take in charge the following housing estates in Maynooth without any further delay: Castledawson, Moyglare Abbey and Moyglare Village.  Furthermore, that a report outlining the steps taken so far and outlining any obstacles, if any, to taking these estates in charge be presented to the Area Committee.”

The members were advised that Mr. S. Cunningham has been reassigned to the Development Control Section and he will now be progressing the issue of taking in charge of the estates in the north of the county and a letter confirming the reorganisation of staff within the planning and public safety directorate is shortly to issue directly to the members.

Resolved:  To leave item on agenda for up to date report at next meeting.

## LX6/1202 PROGRESS REPORT ON TRAVELLER ACCOMMODATION

Mr. Lahart referred to a possible location for a halting site in Leixlip north of the railway station at Confey.  A discussion ensued on the issues such as proper services, security and the size of the site (6 bays – 2 acres approx).  Mr. Lahart also advised that families at Louisa Bridge will be notified and a letter will issue shortly.  Measures are being taken to have families vacate the site.

LX7/1202 ANY OTHER BUSINESS

It was agreed to extend sympathy to Mr. D. O’Connor, Senior Executive Engineer, on the death of his father.

The members agreed that the following items appear on the next agenda:

- Alcohol bye-laws – drinking in public

- Car-parking bye-laws – how can they be enforced

- Indiscriminate parking of travellers

The members also agreed to send a motion to full Council stating that it should only be in exceptional circumstances that press would not be allowed to attend meetings.

The meeting concluded.