KILDARE COUNTY COUNCIL

Minutes of Monthly Meeting of the Leixlip Area Committee held on 4th October 2002 at St. Mary’s, Naas

Present :	Councillor J. McGinley (Cathaoirleach),  Councillors S. Griffin, C Murphy and P. Kelly.

Councillor C. Purcell, (Chairman – Leixlip Town Commissioners).

Also present:	Mr. A. C. Talbot – A/Meetings Administrator, Ms. J. Lahart –DOS,  Mr. D. McNulty – Executive Engineer, Ms. E. Murray – Executive Engineer, Mr. K. Kelly – Senior Executive Officer, Mr. B. Swan, County Architect, Ms. Mary Dalton and Ms. Eileen Drennan, Finance Section and other officials.

# LX1/1002 CONFIRMATION OF MINUTES

The minutes of monthly meeting held 6th September 2002 were confirmed and taken as read on the proposal of Councillor Kelly, seconded by Councillor Murphy subject to the following amendments:

LX8/902 Question – Councillor McGinley – “When is the contract being awarded for the two houses and Environmental Improvement Schemes in Old Greenfield, Maynooth and when is the work likely to start?” -  minutes to be amended to show that this item was covered at the September meeting and that a report had been circulated to Councillor McGinley advising of present position.

#### LX3/902 Geraldine Hall, Harbour Field – minutes to be amended to be show that Councillor Murphy requested a report on what the expenditure has been to date and what is remaining in the budget to address the staff shortages preventing work being done in this area.

LX2/1002 MATTERS ARISING

# Flooding at Mill Lane

Mr. Lahart advised that he wrote to the planning department to illicit where funds can be obtained to address the expenditure involved as there were no specific levies collected in relation to the flooding.  The reply indicated that the planning department are preparing a comprehensive analysis of planning contributions and a reply to the query will issue following analysis.

Resolved:	To report further at next meeting.

# Carton Avenue

The Chairman enquired as to when work would commence as monies had been provided to carry out work on removing the mounds of clay and creating a bus bay at the schools.

Resolved:	Item to remain on agenda for progress at next meeting.

# Westside Waste

The Chairman enquired whether the Council would be appealing the granting of the licence to Westside Waste and a discussion ensued on how the Council’s enforcement laws can stop this development continuing.  Mr. Talbot said that it was an unauthorised development being continued without planning permission and has been brought to the attention of the planning department.   Councillor Kelly requested an update on report which had issued last February detailing what options would be available to the Council to prosecute e.g. issues of noise, litter etc.

Resolved:	To get a report from the environment and planning departments advising the members on the current position and how they are pursing this issue and what options are available to the Council.  The members also requested that the granting of the waste permit licence be appealed.

# LX3/1002  PROGRESS REPORT

# Leixlip Amenity Centre

Councillor Murphy referred to the delay in sorting out the lease and felt that this matter should be dealt with as soon as possible.

Resolved:	To contact Leixlip Amenity Centre and bring this matter to a conclusion.

Traffic Calming – River Forest

Mr. McNulty advised that the residents associations and schools concerned have been contacted and were invited to revert back with their observations before 21st October.

Meadowbrook Link Road/Bond Bridge

The members were advised by Mr. McNulty that that provisional dates for tender documents had been set for November.  A discussion ensued on the time limits involved in the tendering procedure and it was hoped to be on site by April 2002 at the earliest.   In relation to Bond Bridge, he also advised that it is being split into two different projects but that the rest of the works will be ready around the start of December.

Meadowbrook Stream

Mr. Lahart advised the members that cleaning up works have been done and this project will be concluded shortly.

Traffic Lights, The Roost, Maynooth

Mr. McNulty advised the members that he had not received a report from the consultants yet.  The members referred to the urgent need to get this work done.

Resolved to follow up with consultants and circulate report to the members as soon as it is available.

Entrance to Gleneaston

Mr. McNulty advised that he is meeting with the developer next week to see what works can be done and will report further at next meeting.

Redirection of HGV’s to M4 Link and N4 Blacklion Junction

The members were advised that the County Engineer has instructed that consultants be commissioned to design signage.

Resolved:  The members also agreed on the proposal of Councillor Kelly, seconded by Councillor Murphy that the speed limits be set at 40 m.p.h. as indicated on drawing provided by Mr. McNulty.

Car-parking Bye-Laws

Mr. McNulty advised that they were presently preparing bye-laws.

Resolved:  In relation to the ESB site, it was recommend that the County Manager to meet with representatives of the ESB to discuss use of the site as a possible car park as a matter of urgency.

Signs for Special Olympics

Resolved:  To follow up on two missing signs in Leixlip referred to by Councillor Murphy.

Traffic Calming – Irish School

Councillor Murphy referred to the urgent need to progress this matter given the safety issue at the school.  Mr. McNulty advised that the Council will be meeting with the consultants next week with a view to obtaining a schedule of works.

Resolved: That item be left on agenda and report on progress for next meeting.

Easton Park Residents Association

Mr. B. Swan presented a map to the members showing works to be carried out and gave a costing of €108,000 including VAT.  Councillor Kelly referred to the boundary wall that had been damaged by the contractor and asked that it would be remedied

Resolved: To report on progress with works for next meeting and to ask the clerk of works to investigate the boundary wall to establish the extent of the damage.

Dun Carraig/Captains Hill

J. Lahart advised that he is awaiting report from the consultant in the next week or so.

Resolved:  Item to remain on agenda.

Transfer of Amenity Land

Resolved:  To actively pursue this issue and item to remain on agenda for update on progress.

Action Area Plans

It was noted that the closing date for receipt of submissions was 18th October 2002.

Resolved:	That item remain on agenda for update on progress.

Saint Catherine’s Park

Mr. Talbot advised that Mr. Bonar had contacted Confey GAA with a view to ascertaining to what extent they were willing to facilitate the ladies football team.  However, Confey GAA wanted unconditional control of the park.

Resolved:	The members recommended that the lease should go to Confey for a season and review it again at a later stage.

Geraldine Hall and Harbour Field

Resolved:

Lease: To send reminder letter to solicitors to try and progress the matter and report back to members at next meeting.

Outdoor Staff:  Report to issue to members detailing the extent of the outdoor staff for the Leixlip and Celbridge areas and what monies are available to address this matter.

Travellers: A discussion ensued about what needs to be done to address the problem of travellers parking in the area.  It was agreed to contact the Gardai and invite them to the next area meeting to discuss how to tackle this problem.

Open Space

### Councillor Murphy requested a breakdown on expenditure to date on an area by area basis.  Mr. Talbot informed the members that there is €18,000 remaining in the budget and that €12,000 had already been spent on grass cutting

### Resolved:  To provide members with a breakdown on expenditure and what is remaining in the budget so that resources can be pooled and shared around.

# Capital Grants for Recreational Development 2002

Councillor Murphy referred to the delay in progressing this matter as the applications had been received some months ago.

Resolved:	To speed up processing of applications and item to remain on agenda for progress at next meeting.

# Swimming Pools

The members were advised that the feasibility study has been received from the consultants and will issue to them during the week.

LX4/1002 EXTINGUISHMENT OF RIGHT OF WAY AT ROWANSTOWN LANE, NEWTOWN, MAYNOOTH

Resolved:	To put the extinguishment of right of way on display.

LX5/1002 LOCAL GOVERNMENT (PLANNING AND DEVELOPMENT) ACT 2000

LOCAL GOVERNMENT (PLANNING AND DEVELOPMENT) REGULATIONS 2001

PART VIII PROCEDURE FOR PROPOSED HOUSING SCHEMES AT EASTON ROAD, LEIXLIP

The members referred to the previous monthly meeting of the Council and expressed their dissatisfaction with the County Managers comments on the delay in making a decision on the layout mix of the development.  They felt that they had not impinged on progressing this matter and requested a formal apology from the County Manager.

Mr. Lahart advised that this was not an attack on the members but that there were some unacceptable delays.  He said that at the last area meeting he had advised the members of the scheme must go before the full Council for approval.

A lengthy discussion then ensued on the need for the 30 one-bedroomed units in the layout mix.  Mr. Lahart indicated that they were referred to address the increasing amount of families requiring one bedroomed accommodation on the housing list and the obligation on the Council to address social change.  The members requested a redesign of block containing these one-bedroomed units and in addition, they requested thatj the monopitch roofs be redesigned.    Councillor Murphy also referred to the emergency accommodation and how it was going to be managed.

Resolved:  That a further informal meeting be held before the Council meeting to discuss the issues further.  Mr. Lahart to liaise with the Chairman on a suitable date for allocations.

##### LX6/1002 RECEIPT OF DEPUTATIONS

- Waterways (Ire) Ltd/Royal Amenity Group

The members welcomed a deputation consisting of Ms. Jean Errity from Waterways Ireland Ltd and Mr. Matthew Kennedy from the Royal Canal Amenity Group who attended to discuss their concerns at the following proposals:

- To put a public car park at the Harbour

- The provision of public lighting at the Harbour

- Vegetation growth along the canal

# Car Park

Ms. Errity said that Waterways Ireland objected to the use of the amenity area as a car park as the Royal Canal was an amenity for the whole north area.  She added that their remit was for the management, maintenance, development and restoration of inland waterways for recreational purposes and that Maynooth harbour was also a facility for the slipway for boaters and its use as a carpark would create a number of issues.  It should only be used by Waterways as an access to the harbour and housing maintenance machinery.

Mr. Kennedy from the Royal Canal Amenity Group said that they had carried out a survey recently in the area and only 3% of that survey actually wanted a carpark at the harbour and 84% wanted it to remain a recreational area.  He said that group has been maintaining this area as a total recreational area and in any event, the area would only hold up to 35 cars.

#### Public Lighting

### The members referred to the lighting of the station road running between the canal and the harbour field.  It was felt that about 11-12 lights were required.  Ms. Errity said that they would be willing to provide the lamps, if the Council would maintain them after that.  It was also suggested that the labour to carry out the work could be obtained from FAS.

Resolved:	Roads Administration to follow up.

#### Vegetation

The members referred to the question of weed-growth and how it is controlled.  Ms. Errity said that there had been a problem a lot of weed-growth lately as the weather conditions this autumn were unusually good.  However, they agreed to look at the problem again.    The members thanked both Ms. Errity and Mr. Kennedy for their attendance and they withdrew from the Chamber.

Resolved:	To enter into a partnership arrangement with Waterways Ireland in providing the lights.  It was agreed to assess what is required and come back to waterways Ireland with prices

- Gleneaston Residents Association

The members welcomed a deputation consisting of Mr. S. Baye and Mr. P. Collins from the Gleneaston Residents Association.  They circulated a report and read out the main issues of concern to them in relation to the proposed Kildare County Council/Respond at Easton Road e.g. the density and layout mix of the development and the social issues attached thereto, short-stay units, design of central part of the development of one-bedroomed apartments, lack of amenity areas, access to lands and traffic problems.

A lengthy discussion ensued on the issues that the deputation raised, especially in relation to the amount of one-bedroomed units proposed  and that the size and bulk of the apartment  block would be a focal point of the development.  Councillor Purcell referred to the growing need to house single people and one-parent families.  The members thanked both Mr. Baye and Mr. Collins for their attendance.

LX7/1002 ESTIMATES 2003

Ms. M. Dalton and Ms. E. Drennan attended from the Finance Department to draw the member’s attention to the fact that the Estimates for 2003 were presently being compiled.  They asked that the members would consider what they required for the forthcoming year and e-mail their responses to Ms. Dalton as soon as possible.

# LX8/1002 ANY OTHER BUSINESS

It was agreed that Councillor Griffin be appointed as the representative on the Rural Housing Committee.

The meeting concluded.