KILDARE COUNTY COUNCIL

Minutes of the Meeting of the Leixlip Area Committee on Friday 5th July 2002 at 2 p.m. in St. Mary’s Naas

Present :	Councillor J. McGinley (Cathaoirleach),  Councillors S. Griffin, and C. Murphy.

Also present:	Mr. A. C. Talbot – Meeting Administrator,  Mr. J. Lahart, Director of Services, Ms. E. Murray, Senior Engineer, Ms. R. Lyons, Senior Executive Engineer, Mr. K. Kelly, Senior Executive Officer – Planning and Public Safety, and other officials.

# LX1/702 ELECTION OF CHAIRMAN

It was agreed on the proposal of Councillor Murphy, seconded by Councillor Griffin that Councillor McGinley be elected as Chairman of the Committee for the coming year.

## LX2/702 CONFIRMATION OF MINUTES

The minutes of the meeting of 7th June 2002 were confirmed and taken as read on the proposal of Councillor Griffin, seconded by Councillor Murphy subject to the following amendments:

LX2/602 Progress Report – Easton Park – Minutes to be amended to show that (a) it had been resolved that the wall was to be built and (b) that in relation to Condition No. 5 of Planning Permission 01/327 that the open space is included and that Councillor Murphy asked that this be checked against the planning file.

LX1/602 Meadowbrook Stream – (which referred to LX2/502) Minutes to be amended to replace the word “bridge” with the word “stream” so it reads “It is essential that we advise the OPW that we want the rest of the stream done in the long term.”

LX7/602 Open Spaces – Minutes to be amended to show that Councillor Murphy enquired whether the contractor could be “asked” to cut the grass outside the canoe club, instead of the word “engaged”.

LX3/702 PLANNING FILES

- 02/1030 – Hewlett Packard Ltd – Liffey Park Technology Campus, Barnhall, Leixlip

Councillor Murphy enquired as to what input the Council had in the planning file and to get information on the new access to the interchange.  Mr. Kelly, Senior Executive Officer, Planning Section, explained that the application was for a road linkage to the Celbridge Interchange and was completely on Hewlett Packard lands.

- 01/2226 – Maynooth GAA Club, Maynooth GAA Grounds, Maynooth

The members enquired as to the present position with the application which was due on the 23rd July.  Mr. Kelly informed the members that further information had been requested.   The members resolved to support this application.

- 2220/01 Kavanagh’s File

Councillor Griffin referred to a letter that had been circulated to the members concerning a material contravention in respect of Kavanagh’s file.  Mr. Kelly explained that the public notice for the material contravention had a different description to the original as the scheme had been altered.  The public notice, as far as he was aware, was correct.

LX4/702 MOTION – COUNCILLOR SENAN GRIFFIN

“Having adopted the development plans for Maynooth and Leixlip, that Kildare County Council provide up to date information on the transfer of amenity land from the landowners to the Council and there after to the various groups as agreed in the plan by the full Council.”

Mr. Kelly informed the members that the Council is pursuing all Section 47 agreements at present for Leixlip, Maynooth and Celbridge as well as other towns in the County.  There was an internal aspect where agreements had to be signed sealed and marked up on a register which required a certain amount of work.  Councillor Griffin said that he was of the understanding that when the Council adopted a plan, the applicant would receive quick transfer of land.  He referred, in particular to the agreement made by Satchwells and was anxious that we would proceed with this as soon as possible.  Councillor Murphy referred to the piece of land on the Easton Road and asked for a target date as to when we expect the land to be in the Council’s ownership as we need to get these lands in use as quickly as possible.  Mr. Kelly said that he would be handling these transfers personally in order to bring them to a conclusion and the position regarding any interim arrangements pending completion of the legal arrangements would be examined.  Lands that will be vacated will be dealt with by the Sports and Leisure Manager.  He also said that the County Manager has given an undertaking to the full Council that there would be no delay in pursuing the different agreements.  The members were informed that the Forward Planning Dept are pursuing all action area plans with a view to having them completed before the end of the year.

Resolved:	To come back to the members before the July full meeting of the Council on progress.

LX5/702 MOTION – CATHERINE MURPHY

“We note with pride that the Salmon Leap Canoe Club will be a venue for the Special Olympics.  That we ensure Kildare County Council plays a central role in ensuring the area surrounding the club is presented in the best possible condition.  The road openings or road works planned are restricted during the time of the events in order that traffic management issues are dealt with efficiently.”

Mr. Kelly said that he recently wrote to the Chairman of the Irish Canoe Society and indicated that if they are to submit their planning application that he would give it every attention.

Resolved:	That this item remain on the agenda for further consideration at the next meeting.

LX6/702 PROGRESS REPORT

Use of the OPW car park, The Harbour, Maynooth

Waterways Ire. Ltd have received our invitation and will send a representative to the next meeting.

## Meadowbrook Link/Bond Bridge

The members were informed that the documentation was almost ready to allow both projects to proceed to tender.  However, before going to tender, and increasing public expectation regarding the projects, Kildare County Council has to be sure that funding is in place.  It is estimated that the Bond Bridge project is going to cost €4.8 million approximately and the Meadowbrook Link will cost €2.8 million of which we have €200,000, i.e. €6.78 million for both schemes, which includes costs for culverting in the sum of  €1.5 million. Ms. R. Lyons felt that having looked at the funding available, that the Meadowbrook Link would be an easier project to undertake first as traffic management would be difficult with the Bond Bridge project as well as other difficulties associated with construction.

A discussion ensued as to which of the projects should be undertaken as a priority given the funding to hand.  Councillor McGinley queried the €1.5 million for culverting and felt that we could get this funding from the Department as a flood relief measure and also that the full Council had agreed that a loan would be taken out for Bond Bridge.  On the Meadowbrook Link project, he was of the view that the money required would be recouped from development of the houses in that area and felt that both projects should go ahead as they were needed from a safety point of view.  Councillor Griffin said it was his understanding that monies for the culverting could be obtained from the OPW.   In summary, funding for both projects could be derived from

- Development Levies

- OPW

- Department of the Environment - Loan

Mr. Talbot said that we were not guaranteed the monies from the development levies.  Ms. Lyons said that there would need to be certainty as to where the funding was to come from before they go to tender.  Councillor Murphy felt that this is not just a road issue, that there was more a surface water issue in terms of risks to people’s homes and favoured prioritising the Bond Bridge project for this reason.

Resolved:	To discuss this matter further at special meeting to be held on 29th July 2002 at 11 .30 a.m. in order to address the funding issue in more detail.

Traffic Calming – River Forest

The traffic calming measure in River Forest was introduced following two consultation processes involving public advertisement.  The first consultation process yielded a request to move the measure to a different location, i.e. current location.  This location was agreed with the Gardai to be best placed, where it now is, at the bus turning bay.  The members were informed of the costs involved in installing/removing the traffic calming measures as follows:

(a)	Removal Costs

Installation			€12,000

Removal			€18,000

TOTAL			€30,000

- To leave measures

In place and supplement

With further ramps		€20,000 (+ initial €12,000 for installation)

TOTAL			€32,000

(C)	To remove traffic calming

measures and reinstate the

location and place further

ramps				€38,000 (+initial €12,000 for installation)

TOTAL			€50,000

A discussion ensued on the costs envisaged and it was noted that the most costly part was in the reinstatement.  Mr. Talbot advised the members that the Council has commissioned a review of the matter from a safety aspect and is awaiting a report.  It was also noted that there was no formal correspondence received from the Residents Associations in the estate asking for the measures to be taken out.  However Councillor Murphy reiterated that the residents had made their feelings known and do not want the current traffic calming measures especially the signage.  A further discussion ensued and it was

Resolved:	to discuss this matter further at a special meeting to be held on 29th July 2002 and that a further report be made available to the members by the 22nd July.

Meadowbrook Stream

The drawings for this scheme were presented at a previous meeting.

Flooding at Mill Lane, Leixlip

Mr. Lahart informed the members that the stream had been cleaned out and is working satisfactorily and that measures will be taken to have it cleared out on a regular basis.  Councillor Murphy said that a broader problem exists and that a proper catchment report was needed and that perhaps funding could be obtained from levies coming from works done around the Liffey Valley House Hotel.  Mr. Lahart said that the problems at Mill Lane were complex in that it has a large catchment and a hydraulic study would also need to be carried out.  There also is the influence of the River Liffey and water cascading from Captains Hill.  There is currently no financial provision for such a study.

Street Name Signs – Maynooth

Signs are in stock and are presently being erected.  Councillor McGinley asked that they would be erected before the Tidy Towns Competitions commence.

Traffic Lights, The Roost, Maynooth

Mr. Michael Moran from TPS Consultants presented drawings to the members showing preliminary investigation of the junction with a view to enhancing road safety and to identifying improvements.  A discussion ensued with questions from the members on the feasibility of the works proposed.  The following matters were of concern to the members:

- To redesign the right turning lane on Main Street and to look at the island again

- Length of time it would take to complete these works

- To liaise with Kavanagh’s and Tescos in deciding on works proposed

The members agreed to accept the preliminary design and it was

Resolved:	That a full report be circulated to the members in due course.

Entrance to Gleneaston

Mr. McNulty, Executive Engineer, referred to the original Part 10 dating back to 1996 which shows that the sight lines were to remain at entrance to Gleneaston. The members were concerned about the safety element and asked what measures could be taken to rectify the problem apart from signage.

Resolved:	To elicit full details from Part 10 and report further to members at next meeting.  It was also agreed to leave item 11 on the agenda which is a motion from Councillor Griffin which addresses the same issues.

Bus Shelter – Glenroyal Hotel

The members were informed that a letter had issued to Adshel and a response is awaited.  A reply had been received from Bus Eireann which stated that they are currently agreeing a contract for the provision of further shelters and will specify a number of key locations where shelters are urgently required in the near future including opposite the Glenroyal Hotel.

Redirection of HGV’s to M4 Link and N4 Blacklion Junction

Ms. Lyons reported that this item is to be referred to the Celbridge Interchange Design Team.  Additional signage to be designed to encourage truck movements away from Maynooth and towards Celbridge Interchange.

Proposed Development works to Kildare Bridge, Maynooth-Dunboyne Road

This item will be listed for consideration at next meeting of full Council.

Westside Waste

Mr. Talbot read a report from Mr. Maddock giving the present position with the application.

Resolved: That the committee recommend that the assessment of the application take into account the provisions of the development plan for Maynooth.

Car Parking Bye-Laws

Ms. Lyons said that her department was not in a position to review the bye-laws for Leixlip at present due to pressure of work.  She added that she had met with the ESB to look at site behind their shop in Leixlip.  It appeared that the ESB intended to sell the entire site in approximately two years time by public tender.  However, they would be prepared to lease the site to the Council on a temporary basis. There were, however, problems associated with the single entrance on the site and the level of works that would need to be carried out e.g. signage, public lighting etc., especially if this was only a short term arrangement.

Resolved: R. Lyons to investigate site and report back to members, and also to report on review of bye laws and to investigate site at rear of Xtravision.

Easton Park Residents Association

Mr. Lahart informed the members that the wall to rear of houses currently being constructed will be completed as part of the housing project. Councillor Murphy referred to the planning decision and said that funding was a separate issue and that the work be done as part of the conditions of the permission which the Council are obliged to comply with. Mr. Lahart said that the housing project will not be completed until the last quarter of this year and that he would endeavour to source funding for the wall.

Mr. Bonar, Sports and Leisure Manager, informed the members that the Leixlip Amenities Centre have signalled their interest in the site and he is awaiting proposals from them. Capital funding has not yet been identified.

Saint Catherine’s Park

It was agreed to examine the length of the lease again and Mr. Bonar said he would also review the members’ preference for leasing to Confey GAA Club.

Resolved: That this item be discussed at the special meeting of the committee to be held on 29th July.

Swimming Pool Study

Resolved: That this item be discussed at the special meeting of the committee to be held on 29th July.

Geraldine Hall and Harbour Field, Maynooth

The members requested that mounds of clay be removed on the road on the Harbour to Straffan Road.

Resolved: C. Talbot to investigate and report for next meeting.

LX7/702 DUN CARRAIG/CAPTAINS HILL DRAINAGE

J. Lahart  referred to a report received from the sanitary services section advising that the scheme proposed consists of laying approximately 1000m of 225mm dia and 100mm dia rising main and a pumping station at a cost of €460,000 approximately. This scheme will not be viable because there are only twenty houses existing, with unit cost/house at €23,000.

Councillor Griffin referred to Leixlip Gate accommodation bridge.  Mr. Lahart replied that it has to be removed as part of the motorway order.    In relation to Dun Carraig, Mr. Lahart said that he had not report yet but undertook to arrange a meeting with the residents to address their concerns.

The meeting concluded.