Minutes of the Meeting of the Leixlip Area Committee on Friday 1st February 2002 at 2pm in St. Mary’s Naas

Present were:	Councillor C. Murphy (Cathaoirleach),  Councillors S. Griffin, J. McGinley

Also present:	Mr. C. Talbot Acting Co. Secretary

Mr. D. O’Connor, Senior Engineer

###### Mr. J. Lahart, Director of Services

Mr. G. Willoughby, Senior Engineer

Ms. E. Murray, Senior Engineer

and other officials

#### LX1/202  Confirmation of Minutes

Cllr. Murphy referred to the minutes of 10th January 2002 and asked that they be amended as follows:

## LX2/102 – Road Safety at Schools in Leixlip - The minutes to show Cllr. Murphy had referred to safety management at the three schools in Leixlip not just Scoil Ui Dhalaigh.

## LX2/1101 – Closure of Right of Way – River Forest  - Minutes be amended to show that it was agreed to close the right of way at 221 River Forest.

Resolved: 	The minutes of the meeting of 10th January 2002 were confirmed and taken as read on the proposal of Cllr. McGinley, seconded by Cllr. Murphy:

# LX2/202 – Progress Report

## Geraldine Hall and Harbour Field, Maynooth

C Talbot advised that he had written to the members advising that it was proposed to acquire the interest of Carton properties and had also written to Brown & McCann solicitors.  He referred to property including footpaths and open space also owned by Hon. Nall Cain and advised of the possibility of acquiring this property also.

Resolved:	C Talbot to get map of the property from the roads department for next meeting.

## Use of OPW Car Park

No reply had yet been received from Office of Public Works.

Resolved:	That this item remain on the agenda.

## Traffic Calming – River Forest

The members be kept advised of progress and funding and the item to remain on the agenda.

## Cleaning of Joan Slade River

D. O’Connor advised that works were in hand.

## Leixlip Town Improvements

G. Willoughby advised that he had finished off survey of Leixlip and said that funding in the sum of €1.9 million was needed to cover design and construction costs but that no land acquisition was needed.  He had sent a report to R. Lyons and it was

Resolved:  that copy of Integrated Framework Study for Leixlip be circulated to the members in order that they could prioritise works to be commenced.

## Meadowbrook Link Road

The members considered report and map presented at the meeting.  J. McGinley referred to provision of banking along the motorway linking the new road with the Straffan Road in order to deter flooding.  He also said that culverting was included in the Part 10.

Resolved:	That J. Lahart examine site and possibility of provision of banking along the motorway.  The members to get details of Part 10 and additional costings before project commences.  G. Willoughby to clarify funding for next meeting.

## Environmental Improvement Scheme – Greenfield, Maynooth

B. Swan reported that there will be three houses included in the Part 10 instead of two and that tender documents should be finished around mid March.

Resolved: 	Members to be advised of progress.

Respond Housing

B. Swan circulated revised scheme to the members.  A discussion ensued concerning layout of the scheme. The members felt that there were too many one-bedroomed units and they wanted more two and three bedroomed units at the expense of one-bedroomed units.

Resolved: 	Layout of scheme showing mix of units to be circulated to the members and J. Lahart to discuss the members wishes with Respond and prepare briefing document for next meeting.

Bus bays – Charter House, Maynooth

S. O’Dwyer advised that she got a proposal for accommodation works and land acquisition costed at €45,000.

Resolved:	That design be circulated to the members.  It was also agreed that a report on what funds are available for Leixlip be considered as a separate item on the agenda for the next meeting.

Tree Survey – Main Street, Maynooth

D. O’Connor circulated report to members and advised that one tree was to be removed straight away.

Resolved:	that the members consult with residents to agree which tree was to be removed.

Bridges over Silleachain Stream, Glendale Meadows

D. O’Connor advised that works have commenced.

Meadowbrook Stream – Flooding

Resolved:	That an action plan and report be circulated to members at next meeting.

Road Safety in Lexlip

D. McNulty is currently examining traffic calming measures in Leixlip.  He said that submissions from the members would be included in report to see what measures will be needed for the scheme.

Flooding at Mill Lane, Leixlip

J. Lahart to investigate and report at next meeting.

Widening of Footpath – Main Street, Leixlip

J. Lahart to report on Main Street improvement scheme to be made available for next meeting.

LX3/202 MATTERS ARISING FROM MINUTES

Bond Bridge

County Manager met with Waterways Ireland Ltd and issue has been resolved

Traffic Calming – Moyglare Road

G. Willoughby advised that works would be completed by the end of February.

Replace Trees – Cluain Aoibhinn

Ms. E. Murray reported that twenty-three trees were to be removed and six pruned and costings will be available for re-plants next month.

Pollution Control Monitoring – Maynooth

Report on current position with the monitoring of air quality in Maynooth and the possibility of providing monitoring station to be discussed at next meeting.

Celbridge Interchange

J. Lahart undertook to e-mail report to the members.

Left Turning Lanes – Parklands Estate

D. McNulty to report on at next meeting.

LX4/202 PLANNING FILES

- 01/220 – Kavanaghs Site, Maynooth

Residents want full traffic analysis as part of assessment.  Opportunity to be used to address all flooding issues possible.

- GAA – Maynooth

Both Councillors Griffin and McGinley wish to record their support for this development.

LX 5/202 ST. CATHERINES PARK

The committee received Dr. Boylan from South Dublin County Council who gave an update on progress at St. Catherine’s Park.  A discussion ensued as to how the park was to be managed and what still has to be developed.  Dr. Boylan informed the members that ground maintenance is being handled directly by both Councils with the twenty-five acres south of the Liffey being managed by South Dublin County Council.

The following development issues were raised by Councillor Murphy:

Tree Planting:	 Plant replacement trees before the end of the season.  Approximately 70 trees to go back into the park.

Wall & Railing:  Possibility that it may be erected by Easter

Rocks at end of Cul-de-Sac:  Replace these with timber bollards within two weeks.

Cycle Paths:	None designated in park

Dumping:  Problem with locals using hedgerow as a dump.  Residents need to be more active in this regard.

Pavilion:  At early design stage.  There have been some meetings with interested groups and R. Bonar said that he had discussed design concepts with club groups.

Dr. Boylan advised that there would be annual letting of the premises and it will require a fee and stewarding.  The members thanked Dr. Boylan for his attendance and he withdrew from the meeting.

Resolved:    That a copy of the lease agreement should be circulated to the members.

##### LX6/202 PART X SALMON LEAP BRIDGE REFURBISHMENT

The committee received Mr. Pat Ginty from the consultants Molloy, Pollack and Punch who presented a Part X document on the proposed Salmon Leap Bridge Refurbishment Project.  He described the nature of the proposed development and its principal features, and explained what traffic management plan would be put in place to alleviate traffic disruption while works were ongoing.

Resolved:	That this item remain on the agenda for the March meeting for further consideration and that the members be informed before any works commence.

### LX7/202 CHILDREN’S PLAYGROUND

R. Bonar introduced this item and advised the members that there is a new playground being installed as a pilot project in Newbridge and that he is currently drawing up plans for the rest of the county.  He said that we have no way of meeting the insurance and security requirements in any other town apart from Newbridge.  Cllr. Murphy referred to the young age profile in the north of the county and the need for a playground in the area.  R. Bonar said that the pilot project in Newbridge will be assessed and the Council would need to devise some way of meeting insurance requirements in order to have a playground in the north of the county.

Resolved:  That copy of Part X for Newbridge be circulated to the members.

### LX8/202 GLENEASTON RESIDENTS ASSOCIATION

The meeting welcomed a deputation from the Gleneaston Residents Association.  A list of issues of importance to the estate were circulated.  The residents said that they will endeavour to work with the Council in addressing the issues of concern and requested a contact name in the council so that they can work with that person while development is ongoing.  C Talbot advised the deputation that the council would address as many issues as possible within the next three weeks.  The deputation withdrew from the meeting.

The meeting concluded.