Draft Minutes of Leixlip Area Committee Meeting held on Friday, 4th April 2003 in the Council Chamber, St. Mary’s, Naas

Present:	Councillor J. McGinley (Cathaoirleach), Councillors S. Griffin, C. Murphy, P. Kelly and C. Purcell.

Also Present:	Mr. J. Lahart, Director of Service, Housing & Water Services, Mr. J. Lynch, DOS,  Mr. D. O’Connor, Senior Engineer, E. Murray, Executive Engineer, Mr. L. Dunne – Secretary,  Ms. C. O’Grady Acting SEO, and other officials.

## LX1/403 MOTION – COUNCILLOR MGINLEY

“That a scheme of development contributions as required under the Planning and Development Act 2000, be prepared for the general Maynooth area and that these contributions be set at €10,000 per dwelling in order to fund social infrastructure such as a swimming pool complex, community centre, and playgrounds for the area.  Furthermore, that the proposed scheme be advertised and that the public be given eight weeks to make submissions before the Manager prepares a report for decision on the scheme by the members.”

The Chairman and Councillors Murphy and Purcell both supported the motion and felt that the cost of the contribution would be incorporated into the incorporated into the price of the dwelling and that the market could support this increase.  They also felt that it would be putting something back into the community making both towns of Maynooth and Leixlip better places to live.  Councillors Kelly and Griffin expressed reservations about the amount of the contribution and how it would affect first time buyers.  The members were also circulated with a  report from the planning directorate detailing the current position on the preparation of the new Development Contribution Scheme together with copy of Section 48 of the Planning and Development Act 2000.

Resolved: That the motion be amended by replacing the amount of €10,000 with the words “appropriate figure” and replace the words “Maynooth area” with “Leixlip Electoral Area”.

LX2/403 CONFIRMATION OF MINUTES

The minutes of the monthly meeting dated 7th March 2003 were confirmed and taken as read on the proposal of Councillor Councillor Murphy, seconded by Councillor Kelly subject to the following amendments:

LX4/303 Traffic Calming Schemes – Replace wording of resolution as follows:  “To ascertain when work will be undertaken and what has happened to monies allocated for the Celbridge Road”.

LX7/303 Public Lighting – Amend minutes to show that Councillor Murphy and not Councillor McGinley requested that the Old Hill in Leixlip and not the “Old Mill” be added to the list.

## LX3/403 PROGRESS REPORT

## Taking in Charge of Estates

Mr. S. Cunningham, Development Control Section, circulated the members with a summary of the taking in charge process for the whole County and requested that the members would examine the report and advise him of any particular estates of concern.  Councillor Griffin referred, in particular, to Doctors Lane and Leinster Park and the length of time involved in trying to get estates taken in charge.  A discussion also ensued on the obligations of the Council to take estates in charge where no enforcement action taken.  Mr. Cunningham advised the members that the levels of bonds would also be reviewed over the next few weeks.  Councillor McGinley enquired if, as a planning authority, the Council could refuse planning permission if the developer had failed to finish other estates.  Mr. Cunningham added that a database of information is currently being compiled to aid in getting developers to complete estates.

Resolved:  Members to e-mail Mr. Cunningham with details of estates of particular concern.

## Meadowbrook Link Road/Bond Bridge

The members were advised that a 2.4 metre wall will be provided at Kingsbry and that the residents have been informed by telephone and letter.

## Traffic Calming – River Forest

Mr. L. Dunne advised the members that we are still awaiting legal advice.  Councillor McGinley queried whether it would be more cost effective to have our own legal department.

Resolved:  To try and progress this matter further keep members updated.

## Traffic Lights – Bank of Ireland

Mr. D. O’Connor advised the members that having examined the lights at this location, he did not consider it appropriate to remove them and that they were operating more safely now.  The members insisted that the lights be removed.

## Entrance to Gleneaston

The members were informed that works were currently being costed and a report will be made available to members at the earliest opportunity.

## Traffic Calming Schemes

Mr. O’Connor explained to the members where the allocation for 2001 had been spent and advised that  the Celbridge Road was not done.  Councillor Kelly referred to both his and Councillor Murphy’s allocation of £12,000 each from their discretionary funds and enquired whether this money had been spent elsewhere or if it is still available.  Councillor Murphy added that the members were entitled to be advised if monies which have been specifically allocated are not going to be spent.  She also enquired if the Celbridge Road would be  done out of 2003 allocation, and whether it will be done at the expense of other traffic calming on the list.  She felt that Celbridge Road should receive priority and that the members get a commitment that if monies are not going to be spent, for any particular reason, then the members be asked to nominate another area.

Resolved:  Members to be advised of traffic calming proposals for 2003.

## Salmon Leap Canoe Club – Flooding

Mr. O’Connor advised that the new interceptors were installed and they would prevent a re-occurrence of the flooding that happened last November.  He further advised that the whole area would be cleaned up and replanted in the coming week.

## Rye Bridge – Flooding at Rye River – Leixlip Castle

Mr. O’Connor advised that a consultant has been appointed to look at the problem of flooding at this location and upon receipt of his report, costs will be obtained.

Car Parking – Leixlip (ESB)

Mr. Dunne advised the members that a meeting had taken place with the ESB and that there were two issues of concern (a) that the retail shop remain in place and (2) a technical issue concerning the width of the access to the site.  He further advised that the County Manager is preparing an assessment and has sought advice in relation to the valuation of the site.  Councillor McGinley felt that the Council should obtain the shop and the site and lease it back to the ESB.

Resolved:  Members to be advised re: decision by County Manager.

## Car Park – Louisa Bridge

The members were informed that the Council’s final position has been forwarded to Iarnrod Eireann and a reply is awaited.

Resolved:  Members to be informed of outcome.

## Signposting at Blacklion

The members were informed that designs were produced for new signs at Blacklion junction and on the R406 at its junction with the Maynooth Interchange.  These signs will encourage trucks to use the alternate route.  Existing signs on the Celbridge Interchange and on the motorway will also have to be adapted to direct truck traffic onto the motorway at the Celbridge Interchange and off the motorway at Maynooth Interchange and vice-versa. A quotation will be sought next week from signs manufacturers.

## Ashbrook, Leixlip

List of works undertaken in the estate was circulated to the members.

## Illegal Parking of Travellers – Maynooth Area

Councillor McGinley said that travellers were still able to gain entry regardless of the mounds of clay.

Resolved: Ms. E. Murray said that the clay had been placed there by a third party she was reluctant to remove them.  However, she would investigate the matter and report back to members at next meeting.

## Open Spaces

The members were advised that a meeting is scheduled to take place next week between Mr. Peter Minnock and representatives from the Parks Department of South Dublin County Council and Fingal County Council to facilitate a common approach to the capital development and maintenance of St. Catherine’s Park in Leixlip.

Resolved:  Members to be kept informed of progress.

## Current Status of Confey GAA and lease for St. Catherine’s Park

The members were advised that letters of permission have issued from Kildare County Council to Confey GAA and Confey Soccer Club enabling them to use land in St. Catherine’s Park, Leixlip for playing pitches for 2003.

Resolved:  Copy of letters of permission to be circulated to members.

Tree Pruning

Priority areas in Leixlip and Maynooth were identified having regard to safety issues, members were informed and work has been completed in these locations.  The remaining schedule of requests will be reviewed based on urgency, options for completion of work and funding.  Councillor Murphy felt that we should look at combining discretionary grants with monies allocated for tree removal in order to get better value for money.  A discussion ensued on allocations from previous years and Councillor McGinley referred to the fact that they only received €67,000 of their quota last year.  He also enquired as how much of the allocation of  €392,000 was for Leixlip and Maynooth for both grass cutting and tree pruning.

Resolved:  To supply members with full report on programme for Leixlip electoral area.

Grass Cutting Programme 2003

The members were advised that Mr. P. Minnock has spoken to Mr. Paul Croghan of the Maynooth Tidy Towns Committee and has made arrangements whereby the Council has undertaken to underwrite the cost of the 2003 programme based on continuing the work that commenced last year.  This arrangement is on a trial basis for 2003 with the aim of getting the maximum benefit for the investment involved of €7,500.  Councillor Kelly suggested that the monies be allocated to the Leixlip Town Clerk in order to maximise use of  funds.  Councillor Murphy referred to the need to have a permanent member of staff in place to deal with amenities.

Geraldine Hall, Harbour Field

The members were informed that a draft lease has been submitted for assessment.  The billiard table has been insured and will be moved to storage early next week.  The members noted that a letter had been received from Celbridge Community Council expressing interest in use of the table at their premises.

Resolved:  To recommend enquiries as to whether Maynooth Community Council had an interest in the table. To circulate map showing the number of each road to the members and also to examine the wall at Accommodation Road, Leixlip and the manhole on Main Street, Maynooth.

LX4/403 MATTERS ARISING

Salmon Leap Bridge

Councillor Murphy enquired when notification of traffic management proposals would be available and Mr. Lahart advised that there are minor landowner issues to be resolved and the Council would be advised regarding the continuous traffic management proposals.

Mill Lane – Flooding

The members were advised that the County Manager has approved the appointment of consultants and members would be kept informed of progress.

LX5/403 PUBLIC LIGHTING

The members considered a list of outstanding additional public lighting @ 1st April 2003 which was circulated at the meeting.

Resolved:  To add the following to the list:

- Old Hill, Leixlip – get quotation for decorative lighting

- Leinster Park – get quotation for one light and pole

LX6/403 ADJOURNED MOTIONS

- Councillor Murphy

“Kildare County Council arrange to construct the path specified in the planning permission for ILP Leixlip and paid for by means of development levies.  The area is between ILP and Leixlip Amenities Centre.”

Resolved: Mr. O’Connor informed the members that monies are available and this work will be done.

- Councillor Murphy

“Kildare County Council together with the ESB and the landowner consider relocating high tension wires from land which is now zoned residential at Easton Road, Leixlip.”

Councillor Murphy asked that the Council enter into discussions with the ESB to look at relocating the cables away from land where there is a lot of new housing development.  Mr. Lahart advised that it is a matter for the ESB and the relevant landowner.

Resolved:  To contact the ESB seeking relocation of the wires.

LX7/403 MOTION – COUNCILLOR PURCELL

“That we seek ways of preserving the Black Avenue, Leixlip as an amenity for Leixlip residents in view of the heavy vehicular traffic travelling to the sewerage treatment plant.”

Councillor Purcell referred to the problem being caused by the vehicular traffic and asked that the engineers would investigate this situation.  He was also advised that this issue will also be discussed at the meeting between Kildare County Council, South Dublin County Council and Fingal County Council in relation to the management of St. Catherine's Park and adjoining facilities.

LX8/403 ROADS PROGRAMME 2003

### The members considered the contents of the Roads Programme for 2003 which was circulated at the meeting.  The members discussed the considerable reduction in this years allocation and noted that Kildare was taking the biggest reduction nationwide.  A discussion ensued on the following

### what happens to monies allocated in 2002 and not spent

### whether Kildare Bridge and other major projects will go ahead.

- Tree removal/pruning: Mr. O’Connor advised the members that tree removal may be required in order to complete footpath maintenance and restoration work.

- Discretionary Expenditure:  Mr. Lynch asked that the members advise the area engineer of their projects as soon as possible, especially if they are going to be co-ordinated with other works.

- To circulate map showing the number of each road to the members and also to examine the wall at Accommodation Road, Leixlip

- To investigate loose cover on  manhole on Main Street, Maynooth.

Resolved: 	It was agreed unanimously to recommend the adoption the Roads Programme for 2003 in respect of the Leixlip electoral area.

#### LX9/403 MOTION – COUNCILLOR PAUL KELLY

“That urgent drainage work be carried out in Confey Cemetery, Leixlip to prevent regular problems with flooding, and to ensure access at all times for visitors to the cemetery.”

The members were informed that the matter had been referred to the heath board who will dig trial holes and report back to the environmental services section following which the members will be advised.

## LX10/403 MOTION – COUNCILLOR S. GRIFFIN

“That in the interest of safety for residents and pedestrians using the Celbridge Road, Maynooth, Kildare County Council put in place the following:

- Improved public lighting from the Gael Scoil to the Straffan Road junction

Mr. O’Connor advised that he was investigating possible funding to carry out this work.

- That safety barriers be put in place at the following points:

- At the exit from the Maxol Station onto the Celbridge Road

The members were informed that this cannot be put in place without the relocation of a very large road sign which would be very costly. If the garage owner was agreeable, it could be located within the garage grounds at a cost of approximately €1,400. An alternate option is to place the safety barrier inside the Maxol Service Station.

Resolved:  To ask area engineer to contact service station owner to accommodate the work subject to approval of funding.

- At the exit beside 67 Railpark

The members were informed that funding would also need to be identified for this work at a cost of approximately €1,400

- At the end of Laurence Avenue (top end)

Ms. E. Murray to investigate exact location that Councillor Griffin referred to and report further at next meeting.

- “That the junction at the Main Street, Maynooth, with the Straffan Road be resurfaced.”

The members were advised that this work will be carried out as part of Roads Programme for 2003.

LX11/403 MOTION – COUNCILLOR JOHN MCGINLEY

(i)	“That the yellow boxes be put in place at Buckleys Lane/Main Street junction and at Mill Street/Pound Street junction, Maynooth.”

The members were informed that this work has been completed.

(ii)	“That the following works be carried out on the Celbridge Road, Maynooth in order to improve safety for predestrians:

- Erect Traffic route standard public lighting from the Gael Scoil to the junction with the Straffan Road (the civil works for the lighting was carried out eighteen months ago)

The members were informed that this would cost approximately €19,000 and funds would need to be sourced.

- Lay a footpath from the corner on the Railpark side, opposite the Maxol Station, to the bus stop at Railpark (50m length)

Ms. E. Murray informed the members that this was in fact 97m in length and would cost approximately €15,000.  Funds would need to be sourced.

- Extend the footpath on the Laurence Avenue side down to the Straffan Road junction

E. Murray advised the members that land acquisition would be involved and removal of a fence and funding would need to be sourced.  The members enquired whether funding could be derived from levies to carry out this work.

Resolved: To ascertain from planning whether any funding would be available.

- Erect barriers at the pedestrian exist from the Maxol Station and at the pedestrian exit directly opposite at Railpark, in order to prevent children from running directly on to the road.

Resolved:  To ask area engineer to contact service station owner to accommodate the work subject to approval of funding.

LX 12/403 MOTION – COUNCILLOR PAUL KELLY

“That in light of the opening of the Celbridge Interchange and the consequent reduction of traffic on Station Road, Leixlip, measures to improve the ease of entry and exit from the car park at the Church of our Lady’s Nativity, be implemented.”

The members were informed that Roads Design will examine this matter and prepare a report for the next meeting.

LX 13/403 MOTIONS – COUNCILLOR GRIFFIN

(a) “That the area committee be given an update on the progress on the re-alignment of Ballygoran Cross, outlining when work is likely to be carried out, the duration of the work and the cost involved.”

The members were informed that this work is in progress at present.

(b) “That Kildare County Council carry out a clean up following the departure of the “travellers” from Maynooth Road at Carton wall, and furthermore, the Council take a list of the registered vehicles at Laraghbryan so that those owners can be held responsible for a clean up on their departure.”

The members noted that some clean up works had already been done.  Councillor Griffin felt that we should enforce the “polluter pays” principle in this case. Mr. Lynch agreed with this and felt that local authorities should not have to sustain all the costs which can be quite substantial.

Resolved: To advise the litter wardens of the problem and get the environmental crew to remove the remaining litter and debris and to organise to take a listing of the registration of vehicles so that the owners can be held reponsible for the costs involved with clean up.

LX 14/403 TRAVELLER ACCOMMODATION

There was no further progress to report and it was agreed to leave this item on the agenda.

### The meeting concluded