# G.W. 3

Group Water Supply Schemes - General Information

1.	The information contained in this explanatory memorandum relates to a group of two or more householders getting together to provide themselves with a water supply where no such supply (or a seriously deficient supply) already exists.

2.	The piping of water from a single source by a group of neighbours to their homes and associated farms offers many advantages and economies:-

A grant of 85% of the approved construction cost subject to a limit of €6475.66 per house is given by the local authorities.

Further details of the available grants - including special rates of grants for group water schemes in Gaeltacht areas - are set out in Appendix 1.  It must be stressed however, that in order to qualify for a domestic grant, on completion of the scheme, certification should be provided on the GW80 form (Certification of connection by the trustees/officers/directors of those members who have been provided with a domestic connection at the curtilage of their property. Details regarding eligibility for potential farm supply grants are outlined in Appendix 2.   A guide to the tax related requirements from March, 1988 for payment of group water and sewerage scheme grants is given in Appendix 3.

3.	The grants available generally ensure that contributions are kept at a reasonable level and in some cases, may include a small element of voluntary labour.  Tests carried out before work goes ahead establish the reliability of the source from a health and yield viewpoint.  The plans and design of each scheme are examined by the technical staff of the Department and the local authority to ensure that the highest standard of construction and performance is reached, and Inspectors are available to advise groups, during progress of the work, on any difficulties that may arise.

4.	HOW TO GO ABOUT IT

Group schemes may be carried out, subject to the approval of the Local Authority -

(a)	in areas where the local authority do not propose to carry out a public scheme

(b)	in areas which can be served by extensions of existing local authority watermains

(c)	in areas where the local authority intend at a later stage to provide a public water supply.  In such cases schemes should be so designed as to be capable of being integrated with the public scheme in due course.

If you and your neighbours are interested in a scheme you should proceed as follows:-

- The starting point is the selection of a committee comprising not more than 6 people

and headed by an energetic group organiser who will conduct all necessary business with the group, the Department and the County Council.

(2)	The Organiser should write in the first instance to the Secretary, Department of the Environment, Group Water Supply Schemes, Government Offices, Ballina, Co. Mayo giving notice of the intention to formulate a group scheme.

5.	FINANCING

The balance of the cost of a scheme net of State grants is met by participants by way of cash contribution and/or voluntary labour and must be at least 15% of the cost of the scheme.

It is important to arrange money matters at the outset.  The organiser will want working capital to meet the expense involved in the preliminary stages of investigation and he/she would be well advised to collect a sum of money from each participant when it is decided to go ahead with the scheme.  It is suggested that a practical way to apportion the individual cash contributions from participants would be (a) on a valuation basis or (b) at a flat rate per house - due regard being made to the varying financial circumstances of the members of the group, and to the extent to which their voluntary labour will be made available in each case.

Money will be required as work progresses to meet the cost of materials and wages.  Materials may possibly be obtained in the credit of the group as a whole, and it may also be possible to arrange temporary overdraft accommodation with a Bank.  Your local authority has power to make payable advances to assist the provision of private water supplies.

6.	ORGANISATION

In organising a group water supply, the first hurdle is to find a suitable source.  When a possible source is located, it must be subjected to quantity and quality tests to make sure that it will produce a satisfactory supply of potable water which will be adequate to meet the domestic and agricultural requirements of all the participants.  The larger the number of participants involved consistent with the amount of water available at source, the more economical will be the scheme.  The grant is based on the cost per house, which is generally obtained by dividing the all-in cost by the number of houses in the scheme.  The aim of the group should be to secure, at the outset, 100% connections from the householders in the area to be served by the group scheme.  In this way, the cost of the scheme will be kept at a minimum.

When the source has been tested and approved, the group collect an initial contribution from each house so that an engineer may be engaged to prepare a design for the scheme.  The design must be approved by the Department and the local authority.  This procedure ensures that designs are in line with the local authority's own water supply proposals for the area.  In some instances, changes have to be made in the designs so that schemes can be integrated at a later stage with regional developments in - or planned for - in the area.

On the basis of the approved design, quotations must be sought and selected for the work and the costs of the scheme estimated.  At this stage, the collection of the necessary cash contributions to be made by the participants must be completed by the group organiser before the appropriate grants may be allocated.  The group must open an account in a local Bank in the names of the Trustees appointed by the members, lodging the cash collections to start the account.  Subsequently, all State grants are paid direct into this account.

7.	CONSTRUCTION

When the Department's certificate indicating the total amount of the State grant is issued to the group, work can then start provided the group have obtained the necessary road-opening licence from the County Council,  and the necessary insurances have been taken out.

The Branch Bank nominated by the group is informed by the Department of the number and amount of the grants being allocated.  Grants are paid in instalments when materials are delivered on the site and pro-rata with the rate of

progress on the scheme.  The bank account is, therefore, the working fund from which the group makes payments to cover the cost of design, purchase of materials, etc.

The final grants will be paid when the Department's Inspector confirms that a water supply is installed in each house and the scheme is working satisfactorily.

8.	MAINTENANCE OF COMPLETED SCHEMES

The Department tries to arrange matters so that groups generally have a credit balance on hands when schemes are completed.

Expenditure on repairs and replacements, E.S.B. bills, etc., would ordinarily come out of this account.  In most cases participants pay an agreed amount annually into the account for this purpose.

It is advisable for groups to adopt rules for the maintenance and operation of their schemes as soon as possible after work has commenced - so as to prevent wastage, misuses of water, etc.  Outline rules (Form G.W.31) can be obtained, on request from the Department.

Department of the Environment

April, 1995

Appendix 2

Grants in respect of Potential Farm Supplies

Grants are payable in respect of potential farm supplies included in all group schemes where water is being supplied for both domestic and agricultural purposes.  The eligibility of potential agricultural supplies for grants will be determined in accordance with the following criteria:-

(a)	the applicant must be a "landowner".  A "landowner" for this purpose being a person who has at least 5 acres of agricultural land and is engaged in farming - as distinct from a cottier or other person who has a plot of land around his dwelling.  A "landowner" who has let his holding to another person and who himself farms less than 5 acres would not be eligible, unless the person to whom the holding is let is not a member of the group scheme involved;

(b)	each "landowner" will qualify for one grant in respect of any particular scheme, irrespective of the number of separate holdings for which he may require water from that scheme.  If however, a "landowner" has holdings served by separate group schemes, one grant may be paid in his name for each scheme.

## CONFIRMATION OF ELIGIBILITY OF LANDOWNERS

The Department of the Environment will verify the eligibility of persons applying for grants as "landowners" by:-

(a) requiring group Trustees to certify that applicants denoted "H + L" or "L.O." on the grant application form (G.W.41) are to the best of the Trustees knowledge and belief, agricultural "landowners" engaged in farming.

(b)	asking Trustees to supply and certify data on a separate form (G.W.41A) relating to agricultural land acreage, livestock numbers, etc., for named applicants.  It is suggested that this form (G.W.41A) be completed by a member of the group committee when collecting signatures of participants on application form G.W.41, thus eliminating duplication of work.

Appendix 3

Guide to Tax Related Requirements From 1st March, 1988

for Payment of Group Water and Sewerage Scheme Grants

Section A

Re:   The Contractor

For grant applications received on or after 1st March, 1988 it is necessary that a current C2 certificate or a tax clearance certificate from the Revenue Commissioners be submitted to the Department in respect of a group's contractor(s) engaged to perform the construction work.  The position in relation to such certificates should accordingly be confirmed prior to tender/contractor stage of the work.  Where a contractor is not engaged and the group undertake the work themselves, a tax clearance certificate will be required for each of the individual group members.

Section B

Re:   The Group

Where Grants up to €12,697.38 apply

In the case of all relevant sewerage schemes, and group water schemes (in non-disadvantaged areas), it will be necessary for the trustees to insert on the application form the group scheme's tax district and reference number (this information may be obtained from the local inspector of taxes), and to state on the form whether to the best of their knowledge, the group scheme's tax affairs are in order.

Where Grants Exceeding €12,697.38 apply

Where grants for group water schemes other than schemes in disadvantaged areas exceed €12,697.38, and for all relevant group sewerage schemes, it will be necessary for a current tax clearance certificate from the Revenue Commissioners to be provided in respect of the group scheme.

NOTE

(1)	The question of whether grant payments might exceed €12,697.38 will be advised to the group prior to the allocation of grants.

(2)	Where grants exceed €12,697.38 a form T.C.1 will be provided by the Department for issue by the group to the Revenue Commissioners to obtain the necessary tax clearance certificate.

(3)	Grants will not be allocated by the Department until the above matters have received attention.