KILDARE COUNTY COUNCIL

Comhairle Chondae Chill Dara

TRAVELLER ACCOMMODATION PROGRAMME

2005 - 2008

December, 2004

Draft Adopted by LTACC  &

Approved by members of Kildare County Council –  January, 2005

Adopted by members of Kildare County Council – 16/5/2005

### Contents

#### SECTION 1	INTRODUCTION						Page 4

  - Legal Background

  - Current Programme

  - Current housing situation

SECTION  2	POLICY							Page 5

  - County Development Plan

2.2	Traveller Culture

SECTION 3	REVIEW OF 2000-2004 PROGRAMME			Page 6

  - Identification of Need

  - Provision of Accommodation

  - Out-turn of Provision

3.4	Current Developments

SECTION 4	CONSULTATION						Page 7

  - Local Traveller Accommodation

Consultative Committee

  - Consultation with individual Travellers

  - Consultation with the Settled Community

SECTION 5	ASSESSMENT OF NEED					Page 8

  - Basis and Methodology of Assessment

of Need

  - Assessment of Need for Roadside families

5.2.1	Assessment of Need for families, long term

resident in Co. Kildare.

    - Assessment of Need for families, short term

resident in Co. Kildare.

5.3	Assessment of Need for families in non-roadside

accommodation.

##### SECTION 6	STRATEGY						     Pages  10

  - Basis of Accommodation Programme

  - Accommodation Options

  - Accommodation Preferences

  - Prioritisation of applicants for Traveller

Specific Accommodation

  - Role of voluntary housing sector

  - Partnership

  - Liaison with other agencies

  - Transient Sites

  - Monitoring of Programme

6.10	Halting Site Maintenance

6.11	Review of Programme

6.12	Unauthorised Encampments

##### SECTION 7	IMPLEMENTATION					Pages 13

##### Implementing Authorities

  - Provision of Accommodation

  - Specific Implementation Proposals

- 7.3.1    2005

- 7.3.2    2006

- 7.3.3	2007

- 7.3.4	2008

- 7.3.5	General

##### APPENDIX   1	  Membership of Local Traveller Accommodation	Page 15

Consultative Committee

APPENDIX  2	 Mobile Home Loan Scheme for Traveller

Families.						Page 16

SECTION 1  -   INTRODUCTION

1.1   Legal Background

The legislative framework for the Traveller Accommodation Programme is contained in the Housing (Traveller Accommodation) Act 1998.   Section 7 of the Act requires a relevant housing authority (in the case of County Kildare the relevant authority is Kildare County Council) to adopt a Traveller Accommodation Programme for it’s functional area to address the accommodation needs of the Travellers within that area for the period specified in the programme.

The Minister for the Environment, Heritage and Local Government has directed that relevant authorities adopt a programme for the 4 year period 1st January 2005 to 31st December 2008.  He has further directed that the Plan be adopted by relevant housing authorities by 30th April 2005.

The adoption of the Programme is a reserved function of the elected members of the Council

1.2   Current Programme

The current Traveller Accommodation Programme covering the period 2000-2004 was adopted by the members of Kildare County Council on the 28th February 2000.

1.3   Current housing situation

The current position in relation to traveller accommodation provided by the local authorities and voluntary housing associations in Co. Kildare for Traveller families is as follows:

| LOCATION | BAYS | GROUP HOUSING | STANDARD HOUSING |
| --- | --- | --- | --- |
| Ardrew, Athy | 6 |  |  |
| Blacklion, Maynooth | 3 | 8 |  |
| Cloncarlin, Monasterevin | 2 |  |  |
| Tankardsgarden, Newbridge | 6 |  |  |
| Magee Barracks, Kildare (temporary site) | 6 |  |  |
| Various locations |  |  | 32 |
| TOTAL | 23 | 8 | 32 |

SECTION 2  -  POLICY

2.1   County Development Plan

The draft County Development Plan 2005-2011 contains the following statement in relation to Travelling People (5.8):

The Council will implement measures, as required by law and National policy and in accordance with the  Housing Strategy and the Traveller Accommodation Programme 2000-2004,  to provide accommodation for members of  the travelling community, whether by way of residential caravan sites/ halting sites, including transient sites, or by housing, as may be appropriate

2.2	Traveller Culture

Kildare County Council recognises Traveller culture and is committed to promoting equality and inclusion for Travellers.

It is the policy of the Council to provide a high standard of living accommodation based on the distinct needs and the family circumstances of Travellers which will be accommodated in so far as is possible.

The County Council is committed to providing transient accommodation in the context of recognising nomadism as a feature of Traveller culture.

SECTION 3  -   REVIEW OF 2000-2004 PROGRAMME

3.1   Identification of Need

It was estimated that 63 units of accommodation would be required during the 4 year period.

3.2   Provision of Accommodation

It was envisaged that 87 units of accommodation would be provided as follows :

| TYPE | NUMBER |
| --- | --- |
| Standard housing | 23 |
| Rural housing | 2 |
| Group housing | 35 |
| Residential Caravan Park bays | 27 |
| TOTAL | 87 |

In addition it was planned to provide 3 transient sites.

The additional provision of 24 units arose because of the following factors :

- The need to achieve economies of scale in the provision of traveller specific

accommodation.

- The need to cater for additional housing which might become evident during the

period of the programme.

3.3   Out-turn of Provision

43 units of accommodation were provided as follows

| TYPE | NUMBER |
| --- | --- |
| Standard housing | 32 |
| Rural housing | 0 |
| Group housing | 8 |
| Residential Caravan Park bays | 3 |
| TOTAL | 43 |

A temporary halting site at Louisa Bridge Leixlip was closed and the residents rehoused.

3.4   Current developments

- Planning permission is currently being sought for a group housing scheme for 6 families at Ardrew, Athy

- Plans are being prepared for a Residential Caravan Park at Rosebran Athy

- Land has been zoned for the provision of Traveller accommodation in the Celbridge Development Plan 2002.

SECTION 4  -  CONSULTATION

4.1  Local Traveller Accommodation Consultative Committee

A Local Traveller Accommodation Consultative Committee was established in 1999 and has met at regular intervals since that time. The Committee is representative of Travellers,  members of Traveller support groups, elected members and officials of the local authorities. The members of the current LTACC are contained in Appendix 1 to this document.

4.2  Consultation with individual Travellers

Kildare County Council is committed to consultation with individual Travellers in relation to their accommodation requirements. This is achieved through the Council’s Social Worker and other officials from the Housing Department liaising with the Travellers.   Such discussions have proved fruitful in the design and construction of group housing at Blacklion, Maynooth and also the proposed scheme at Ardrew, Athy

4.3  Public Consultation

Consultation in relation to the provision of all accommodation is facilitated through the processes as set out in the Planning Acts.

SECTION 5  -  ASSESSMENT OF NEED

5.1  Basis and Methodology of Assessment of Need

The Assessment of Need involved gathering of information from the following sources together with interviews with individual Traveller families:

The Assessment of Need of Travellers in the county is assessed and monitored on a continuous basis through monthly surveys carried out over the last two years.    Information as to the position at particular times is also available from the 2003 Census of Traveller families in the county and the 2002 Assessment of Housing Need carried out by the Council in March 2002.    However, the approach taken in this programme has been primarily guided by recent surveys of Traveller families in the county which were carried out on 22/11/04 and 6/12/04.

5.2  Assessment of Need for Roadside families

The Assessment of Need for Roadside families has been categorised as follows :-

- Those families that have been habitually long term resident in the county for in excess of a two year period.

- Those families that have been resident in the county for a shorter period of time.

The Council will follow a policy of giving priority to the families in the first group described above.

5.2.1 Assessment of Need for families,  long term resident in Co. Kildare

The following table outlines the results of the Assessment for families in this category

| Location | No. of families | Accommodation Preference |
| --- | --- | --- |
| Athy | 2 | Housing |
| Celbridge | 1 | Housing |
| Leixlip | 3 | Housing |

5.2.2  Assessment of Need for families,  short term resident in Co. Kildare

The following table outlines the results of the Assessment for families in this category

| Location | No. of families | Accommodation Preference |
| --- | --- | --- |
| Clane | 1 | Housing |
| Celbridge | 2 | Housing |
| Celbridge | 2 | Not known |
| Leixlip | 1 | Housing |
| Maganey | 3 | Housing |
| Maganey | 1 | Not known |

5.3   Assessment of Need for families in non-roadside accommodation

| Present location | Number of families | Accommodation Preference |
| --- | --- | --- |
| Temp. halting site | 4 | Housing |
| Housing | 3 | Residential Caravan Bays |
| Halting site | 6 | Group Housing |
| Halting site | 10 | To be agreed |

SECTION 6  -  STRATEGY

6.1   Basis of Accommodation Programme

The Accommodation Programme will be based on an assessment of need which is being developed from:

-  The Assessment of Need as described in Section 5

-  Anticipated family formation

It is difficult to assess the rate at which new family formation among the long term resident families will occur.  The best estimate is that 16 new families will be formed during the lifetime of the plan.   It is accepted that if / when these anticipated family formations occur they may have different requirements than those envisaged in the programme.

6.2   Accommodation Options

The Accommodation Programme will encompass a range of measures including

Standard Housing

Group Housing

Residential Caravan Parks

Temporary Halting Sites

Loans/ Grants for replacement mobile homes  - (see Appendix 2)

House Purchase Loans

Transient Halting Sites

Members of the Travelling Community will be assisted in applying for any of the above options

6.3   Accommodation Preferences

Members of the Travelling Community  have been invited to  express a preference for a particular type of accommodation. This preference will be considered in the context of availability, the Council’s Scheme of Letting Priorities and principles of good estate management. The Programme will endeavour to offer a range of measures so that applicants have a wide choice of accommodation options. It is recognised that the shortage of residential caravan park bays may have restricted the choices available to applicants in the past.

6.4   Prioritisation of applicants for Traveller Specific Accommodation

In the allocation of Traveller Specific Accommodation (group housing/ residential caravan bays) preference, in normal circumstances, will be given to those applicants who are long term resident in the county (see 5.2.1).

Any member of the Travelling community, in common with all other eligible persons, in need of housing and unable to provide it from their own resources, can apply for housing to the housing authorities in Co. Kildare.   Their application will be considered on the basis of that authority’s Scheme of Letting Priorities.

In deciding on any application for housing consideration will not be given, unless there are exceptional circumstances, to an applicant who is included in the Traveller Accommodation Programme of any other county.

6.5  Role of voluntary housing sector

The Council recognises the significant role played by the voluntary sector in the provision of Social Housing in Co. Kildare. Voluntary Housing agencies will be encouraged and facilitated to accommodate Traveller families.  Assistance will be provided to bodies approved under Section 6 of the Housing (Miscellaneous Provisions) Act 1992 subject to terms and conditions in operation from time to time

6.6  Partnership

The Council is committed to a partnership with the Travelling community and will liase with them through the consultation process outlined earlier. The Council is committed to promoting tenant participation in estate management  in the case of residential caravan parks / group housing.

6.7  Liaison with other agencies

The Council recognises the importance of involvement of other agencies in contributing to the creation of a sustainable living environment for the Travelling community.  The involvement of a number of agencies is also necessary if the effects of social exclusion are to be minimised.

In this regard the Council is committed to co-operation with the various statutory and community development agencies who have an interest in the accommodation, health/ welfare and education/ training/ employment needs of the Traveller community. Methods and structures of closer co-operation will be examined to ensure that an effective co-ordinated system of delivery of services is established.

6.8  Transient Sites

The Council will endeavour to meet the health and safety needs of transient families in a number of short stay residential caravan parks around the county in a manner which will facilitate continued mobility.

A policy in relation to the management of transient sites will be developed.   The co-ordinated provision of such sites on a regional basis is considered appropriate.

6.9  Monitoring of Programme

The Act places an obligation on the Council to secure implementation of the Programme within 5 years and requires continuing implementation and monitoring of progress.   This will be accomplished by regular meetings of the Local Traveller Accommodation Consultative Committee

  - Halting site maintenance

The Council is committed to the refurbishment and maintenance of existing Traveller accommodation.

6.11   Review of Programme

In the context of a number of factors, including  the changing needs of Traveller families and the changing circumstances relating to family formations it would appear appropriate that a review of the programme would take place at the beginning of 2007.

6.12   Unauthorised Encampments

Unauthorised encampments will be dealt with as appropriate in accordance with the following legislation:

-  Roads Act 1993

-  Housing (Traveller Accommodation) Act 1998

-  Local Government (Planning and Development) Acts 2000 - 2002

-  Housing (Miscellaneous Provisions) Act 1992

-  Local Government (Sanitary Services) Act 1948

-  Housing (Miscellaneous Provisions) Act 2002

SECTION 7  -   IMPLEMENTATION

7.1  Implementing Authorities

Kildare County Council is responsible for the adoption of a Traveller Accommodation Programme for all of County Kildare. The Town Councils of Naas and Athy will have responsibility for the implementation of the Programme within their functional areas.

7.2  Provision of Accommodation

It is estimated that  55 units of accommodation will be required during the period of the plan. This figure has been obtained from the Assessment of Housing needs and a projection of new family formations from the members of families currently long term resident in the county.   38 Traveller specific units will be involved.   6 houses will be allocated in 2005 to meet current needs.    The combined total of these provisions (38 + 6 = 44) will more than satisfy the need of long term, short term and families in non roadside accommodation (see paragraphs 5.2.1,  5.2.2. and 5.3).      The surplus of this provision will be utilised to house anticipated family formations.   It may be necessary to supplement this provision for anticipated family formation by the provision of an additional 11 units.      It is also intended  that 3 transient halting sites will be provided in the north, mid and south county.

It is difficult to be site specific within the general area identified in this plan because the provision of accommodation depends on:

-  Availability of suitable land in the Council’s possession

-  Availability of suitable land to purchase and build on

-  Availability of rural dwellings to purchase in the area required to meet individual

family needs

-  Individual family requirements

7.3  Specific Implementation Proposals

7.3.1  --- 2005

1.   Commence construction of 6 group housing units at Ardrew Athy

2.   Allocate 3 vacant bays at Blacklion halting site.

- Allocate 1 vacant group house at Blacklion halting site.

- Allocate 2 standard houses in Athy area.

- Allocate 4 standard houses in Celbridge / Leixlip  / Maynooth.

- Commence process for the identification and provision of  3 Transient

Halting Sites .

A site selection report will be prepared in advance of the identification of a location for Traveller specific accommodation in Kildare Town.    It is noted that a location which has been identified for Traveller specific accommodation in Kildare Town will be evaluated as part of this process.

7.3.2  ---  2006

- Commence construction of  5 units of Traveller specific accommodation in Kildare Town.

7.3.3  ---  2007

- Commence construction of  6 group housing units in Celbridge.

- Commence construction of 9 halting site bays at Tankardsgarden, Newbridge.

- Allocate 5 vacant bays at Ardrew Halting site (provided Group Housing scheme is complete).

3.   Commence construction of 3 group housing units in Leixlip.

    - ---  2008

- Commence construction of  2 group housing units in Rosebran Athy.

7.3.5    General

1.  Provide 11 standard houses to provide for new family formations among

- long term resident families in the county.

2   It is noted that the Naas Development Plan includes relevant zoning for

Traveller specific accommodation.   As no identified need for Traveller specific accommodation has currently been established, the requirement to include Traveller specific accommodation in Naas does not arise at the moment.   Should the need for Traveller specific accommodation be identified in Naas at a future point in time, a provision can be made in the Plan to include this requirement.

APPENDIX  1

MEMBERSHIP OF LOCAL TRAVELLER ACCOMMODATION CONSULTATIVE COMMITTEE

Chairperson

Councillor Mary Glennon

Councillors

Michael Fitzpatrick

Martin Miley

John Mc Ginley

Suzanne Doyle

Kevin Byrne

Mary O’Sullivan  (Athy TC)

Seamus Moore   (Naas TC)

## Kildare County Council

J. Lahart (Director of Services)

F. O’Neill  (Acting Senior Executive Officer)

Traveller Support Groups Representatives

Elizabeth Trappe

Sr. Rosarii Martin

Col. Donal O’Carroll

P.J. Dooley

Traveller Representatives

Rosaleen Lynch

Patrick Mc Donagh

Rosie Mc Inerney

Jenna Carty

Elizabeth Mc Donagh

APPENDIX  2

MOBILE  HOME  LOAN  SCHEME  FOR  TRAVELLER  FAMILIES

- Existing accommodation has to be judged seriously inadequate in social workers report to the Council.

- A person has to be in the county for a year before applying.

- A person applying has to live on a halting site.

- A person applying has to submit details of their circumstances on an application form.    This will include the source of their income and documents to prove this.

- The person applying agrees to leave the mobile on the halting site and in his/her bay until the loan is paid off.

- The old mobile is to be removed from the halting site at the same time as the replacement unit is brought onto the site.   If time is needed to move belongings from the old to the replacement accommodation then a bond can be placed with the council which will be refunded when the old unit has left the halting site.

- A maximum of €6,350 plus V.A.T. will be provided for the take up by a person who qualifies.    This will be made up of a 50% loan paid by the person and a 50% grant paid by the Council.    The person applying will choose a replacement mobile home from a V.A.T.  registered dealer acceptable to the Council.    The unit will be inspected by the Council.   If it is found to be suitable the mobile home will be purchased and moved to the halting site by the Council.

- The applicants contribution to the payment for the mobile home will be by means of his / her written agreement to the payment of a maximum deduction of 25% from their social welfare payment under the Household Budget Scheme until the loan is paid off.     In cases where the Household Budget Scheme does not apply,  alternative methods of payment will have to be agreed before the loan is sanctioned.

- A second loan will NOT be considered until the first one is paid off.

- Unless there are exceptional circumstances only ONE loan per family will be made every 4 years.